Project Engineering Document v2.0

by

Full Course Meal in the Back of the Class

Karabo Masoka (601644)

Jimmy Junior Baloyi (601713)

Johni Kruger (601710)

Module: Software Engineering 381

Course code: SEN381

Project milestone number: 3

Lecturer’s name: Tendai Mkwaira

Date of submission: 16/10/2026

Table of Contents

Problem Statement	5

Stakeholder Analysis	5

Scope Baseline	6

In-Scope	6

Out of Scope	7

Future Scope	7

Requirements Set	7

Acceptance Criteria	10

Constraints Analysis & Architectural Trade-offs	12

Core Engineering Constraints Baseline	12

System Trade-Off Analysis	13

Requirements Traceability Matrix (RTM)	14

Requirements Traceability Matrix (RTM) contd.	20

Initial Project Risk Register	22

Forward Engineering Considerations	26

Milestone 1 Baseline Review and Controlled Evolution	30

Functional and non-functional requirements	30

1. FR-011 & NFR-002 - resolved overlap	30

2. FR-002 - tightened status-transition definition	30

3. NFR-005 - deferred, remains provisional	30

4. NFR-006 (Forward Engineering Consideration) - Milestone 2 verification due	31

5. No other baselined requirement, scope item, or defended exclusion changes	31

ASRs and Quality Drivers	31

Architecturally Significant Requirements (ASRs)	31

ASR-1: NFR-001 - Authenticated access to personal/unit data	31

ASR-2: NFR-004 - Status history never silently overwritten	32

ASR-3: FR-011 / NFR-002 - Severity-based visual prioritisation	32

ASR-4: NFR-005 — List-view load performance	33

Architecture Alternatives and Decision	33

Architecture Alternatives	33

Alternative A: Backend Monolith with Layered Architecture + REST API Boundary	33

Alternative B: Distributed Microservices Architecture	34

ASRs and Constraints Trade-off analysis	36

Architecture Decision Record (ADR)	37

Architecture Diagram (Conceptual)	40

Technology Stack Selection & Integration	41

ADR-STACK1: Core Technology Stack Selection	41

ADR-INT1: Client-Server Integration Boundary	42

Data and Persistence Baseline	42

Technology-Stack Decision	42

Initial Design Decisions	42

Overview	42

ADR-DP-001: Observer Pattern for Status-Change Notification	43

Design problem 1: Notifying multiple parties/users when a request’s status changes	43

ADR-DP-001: Observer Pattern for Status-Change Notification	46

STEP 2 — ADR-DP-002: Factory Pattern for Request Creation	48

Design Problem 2 — Creating Different Request Categories with Different Validation	48

A2 Research Evidence - Alternatives	49

Alternative A (Chosen): Factory Pattern	49

Alternative B (Rejected): Conditional/If-Else Creation Logic	50

ADR-DP-002: Factory Pattern for Request Creation	51

Initial API / Integration Decisions	53

Deployment Compatibility	53

End-to-End Trace: FR-001 (Resident Submits Request)	53

Overview	53

1. Requirement Statement	54

2. Architecturally Significant Requirements (ASRs) Driving FR-001	54

3. Architecture Responsibility (Per ADR-ARCH-001: Monolith with Layered Structure)	55

4. Data Decision (Link to ADR-DATA-001)	57

5. Design Pattern Decision (Link to ADR-DP-002: Factory Pattern)	57

6. Technology Decision (Link to Tech Stack ADR)	58

7. Application Artefacts (Code Skeleton Evidence)	59

8. Initial Verification Evidence (Test Titles)	61

Architecture, Technology & Initial Design Baseline Sign-off	63

AI Usage Register	64

# Problem Statement

Wonderpark Estates Residential Complex currently manages resident service requests maintenance faults (plumbing, electrical and lifts), security concerns (broken gates, faulty cameras, suspicious activity), common-area issues (pool, garden, parking), and lost property - through a fragmented mix of WhatsApp messages to the managing agent, phone calls to the security desk, and handwritten logs at the guardhouse. This issue causes requests to be duplicated, forgotten, or routed to the wrong person; residents have no way to check whether a reported issue is being handled; the managing agent struggles to prioritise urgent safety issues (such as a broken perimeter gate) over cosmetic issues (e.g. a garden hose left out); and management have no reliable record for accountability, budgeting or reporting to the body corporate at AGMs.

CivicConnect will give Wonderpark Estates a single controlled platform for residents, security and maintenance staff, and management to submit, track, and resolve service requests - improving response time on safety-relevant issues, giving residents visibility, and giving management defensible reporting data.

Business Value - faster resolution of safety-critical issues, an auditable record for body corporate accountability and levy-funded maintenance decisions, reduced friction for residents, clearer workload visibility for maintenance and security staff.

# Stakeholder Analysis

| Stakeholder | Role/Interest | Influence | Key Needs |
| --- | --- | --- | --- |
| Resident/Homeowner | Submits requests, wants issues fixed | Medium | Easy submission, status visibility, timely feedback |
| Tenant (renting resident) | Same as resident, but may need landlord or agent involved | Low-Medium | Same as above, plus clarity on who is responsible for what (owner vs body corporate) |
| Security Guard/Staff | Logs incidents at the gate, first point of contact for many issues | Medium | Quick logging on shift, clear escalation path for urgent items |
| Maintenance Staff | Resolves physical faults (plumbing, electrical, common areas) | Medium | Clear queue, priority/location info, ability to close out jobs |
| Managing agent/Trustee | Oversight, budgeting, accountability to body corporate | High | Reporting on open/overdue/resolved, cost visibility, audit trail |
| Body corporate/Trustee Committee (indirect stakeholder) | Approves budget, reviews management performance | High (indirect) | Periodic reporting; not a daily platform user |

# Scope Baseline

## In-Scope

- Residents submit service requests with category (Maintenance / Security / Common Area / Lost Property), description, and unit/location.

- Residents view status and full history of their own submitted requests.

- Security/Maintenance staff view, filter, and sort requests relevant to them.

- Staff assign/accept ownership of a request.

- Staff update request status through controlled transitions (New → Assigned → In progress → Resolved → Closed)

- Staff record comments/actions taken on a request

- Requests carry a category and severity flag (Low/Medium/High) to distinguish safety-critical issues (broken gate, faulty intercom) from routine ones (garden light out)

- Managing Agent view open/overdue/resolved/closed counts by category and severity

- Managing Agent view request history for reporting purposes (e.g. body corporate AGM reporting)

- Unique reference number generated per request.

## Out of Scope

- Native mobile app (web-responsive only)

- Levy/payment queries or any financial transaction handling

- Integration with external estate access-control/boom-gate hardware

- SMS notifications (in-app/email only)

- Visitor/guest management (separate concern from service requests)

## Future Scope

- Multi-tenant support for multiple residential complexes under different managing agents.

- Automated request routing or AI based categorisation

- SLA-based auto-escalation of overdue high-severity requests.

- Resident-facing analytics/dashboard beyond basic status/history view

# Requirements Set

| ID | Type | Requirement | Source | Priority |
| --- | --- | --- | --- | --- |
| FR-001 | Functional | Resident shall submit a request with category (Maintenance/Security/Common Area/Lost Property), description, and unit/location | Resident capability | High |
| FR-002 | Functional | Security/Maintenance staff shall update request status through defined transitions | Staff capability | High |
| FR-003 | Functional | Resident shall view status and history of their own submitted requests | Resident capability | High |
| FR-004 | Functional | System shall notify resident in-app when their request's status changes | Resident capability ("meaningful feedback") | Medium |
| FR-005 | Functional | Staff shall search/filter/sort requests by category, severity, status, date, or assignee | Staff capability | High |
| FR-006 | Functional | Staff shall assign or accept ownership of a request | Staff capability | High |
| FR-007 | Functional | Staff shall record comment/actions taken on a request | Staff capability | Medium |
| FR-008 | Functional | Managing Agent shall view counts of open/overdue/resolved/closed requests | Management capability | High |
| FR-009 | Functional | Managing Agent shall view requests grouped by category and severity | Management capability | Medium |
| FR-010 | Functional | System shall assign a unique reference number to every submitted request | Implied (traceability) | High |
| FR-011 | Functional | Resident/Staff shall set or view a severity flag (Low/Medium/High) on a request | Business need (prioritisation, from stakeholder conflict) | High |
| NFR-001 | Security | Only authenticated residents/staff shall access request details containing unit numbers or personal info | Security constraint | High |
| NFR-002 | Reliability | Safety-critical requests (e.g. broken perimeter security) flagged "High" severity shall be visibly distinguished from routine requests in the staff queue | Business need (prioritisation) | High |
| NFR-003 | Usability | A first-time resident shall submit a request in under 3 minutes | Business Need | Medium |
| NFR-004 | Reliability | Request status changes shall never be silently overwritten - history preserved | Accountability need | High |
| NFR-005 | Performance | Request list views shall load within 3 seconds under normal load (indicative - refine once hosting is chosen) | Quality constraint | Low |
| NFR-006 | Maintainability | Data model shall associate all requests/users with a single complex entity, to avoid architectural rework if multi-tenant support is added later | Forward Engineering Consideration (deferred multi-tenancy) | Medium |

# Acceptance Criteria

| Req ID | Criteria |
| --- | --- |
| FR-001 | FR-001: Given a logged-in resident, when they submit a request with category, description and unit/location completed, then the system creates a request with status "New", a unique reference number, and default severity "Low" unless otherwise selected. |
| FR-002 | FR-002: Given a request assigned to a staff member, when they select a valid next status, then the system updates the status and records the timestamp and user who made the change. |
| FR-003 | FR-003: Given a logged-in resident, when they open "My Requests", then they see all their submitted requests with current status and a chronological history of changes. |
| FR-004 | FR-004: Given a request whose status changes, when the change is saved, then the submitting resident receives an in-app notification within the same session or on next login. |
| FR-005 | FR-005: Given a staff member viewing the request queue, when they apply a filter (e.g. severity = High), then only matching requests are displayed. |
| FR-006 | FR-006: Given an unassigned request, when an authorised staff member selects "Accept", then the request's assignee field updates and it no longer appears in the unassigned queue. |
| FR-007 | FR-007: Given an assigned request, when staff add a comment or action note, then it is appended to the request's visible history with timestamp and author. |
| FR-008 | FR-008: Given a managing agent viewing the dashboard, when they select a date range, then counts of open/overdue/resolved/closed requests for that range are displayed. |
| FR-009 | FR-009: Given a managing agent viewing the Requests View, when they select "Group by category" or "Group by severity", then requests are displayed grouped under the selected with counts per group. |
| FR-010 | FR-010: Given any new request submission, when it is saved, then the system generates a reference number unique across all requests. |
| FR-011 | FR-011: Given a resident or staff member creating/editing a request, when they set severity to High, then the request is visually distinguished (e.g. flagged/highlighted) in the staff queue. |
| NFR-001 | NFR-001: Given an unauthenticated user, when they attempt to access a request detail page directly by URL, then the system denies access and redirects to login. |
| NFR-002 | Overlaps with FR-011 |
| NFR-003 | NFR-003: Given a first-time resident with no prior training, when they submit a request from landing on the submission form to confirmation, then the process shall take under 3 minutes in a usability test with a representative user. |
| NFR-004 | NFR-004: Given a request whose status is changed, when the change is saved, then the previous status and timestamp remain visible in the request's history log (not deleted or overwritten). |
| NFR-005 | NFR-005: Given a request list view is loaded under normal conditions (e.g. up to 200 active requests), when a user navigates to it, then the page shall render within 3 seconds. |

# Constraints Analysis & Architectural Trade-offs

## Core Engineering Constraints Baseline

| Constraint Type | Formal Statement | Engineering Implication |
| --- | --- | --- |
| Schedule | The project must progress through four predefined SEN381 milestones within a fixed academic delivery window; no deadline extensions are possible. | Wonderpark Estates' scope must be sized strictly to what three student engineers can design, verify, test, and document per milestone. The team must resist scope creep beyond the core residential-complex ticketing baseline. |
| Cost & Resources | Zero software procurement budget; the team must rely exclusively on free or community hosting, database, and CI/CD service tiers. | Must rigorously document free-tier operational limits (memory caps, compute throttling, execution quotas) and project the true operational expenditure if Wonderpark Estates were to deploy commercially. |
| Quality | Core Non-Functional Requirements (usability, auditability, reliability) must be measurable and verifiable, not merely claimed. | Acceptance criteria defined in Person A's baseline must remain quantifiable (e.g., deterministic status transitions, exact response latency thresholds) so they can be validated via automated test suites in Milestone 3. |
| Security | Security is a lifecycle-wide constraint enforced from the beginning throughout, not an operational add-on. | Requirements must explicitly flag where residents' unit numbers, contact numbers, and maintenance records appear (NFR-002) so that Milestone 2 architecture incorporates boundary validation and authorization models from day one. |
| Scope | Committed scope must be baselined in PED v1.0; no informal or unrecorded feature expansion is permitted. | Any requirement or capability proposed after baseline sign-off (e.g., third-party contractor dispatch engines, multi-tenancy) mandates a formal Engineering Change Request with trade-off impact analysis. |

## System Trade-Off Analysis

Deliberate Scope Exclusion: Wonderpark Estates' CivicConnect deployment deliberately excludes integrated levy/payment processing and multi-tenant estate management.

Constraint Interaction: Schedule & Team Capacity Security Attack Surface & Verification Rigor

Defensible Engineering Rationale:

Both payment gateways and multi-tenant isolation materially expand the system's security surface (financial regulatory compliance, complex tenant-isolation bugs) and schedule risk beyond what three engineers can control, test, and defend within the SEN381 timeline. A smaller, fully controlled, and rigorously verified engineering baseline demonstrates significantly higher software engineering maturity than a bloated, defect-prone application.

# Requirements Traceability Matrix (RTM)

| Req ID | Source/Stakeholder | Acceptance Criteria | Design (to be determined) | Test (to be determined) | Baseline Note | ASR link | Architecture / Layer Allocation | Design Pattern/Decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Resident | Request created with category, description, location, status "New", ref#, default severity "Low" | - | - | - | ASR-1, ASR-3 | API (endpoint) + Service (RequestFactory) | Factory Pattern (RequestFactory.create) |
| FR-002 | Staff | Staff updates status through valid transitions; timestamp and actor recorded | - | - | - | ASR-2 | API + Service (state-machine rules, §4.1 baseline review) + Persistence (transaction) | Observer Pattern (status change notifies) + ACID transaction |
| FR-003 | Resident | Logged-in resident see all their submitted requests with current status and a chronological history of changes | - | - | - | - | API + Persistence (query) | - |
| FR-004 | Resident (feedback need) | Resident notified in-app when request status changes | - | - | - | ASR-3 | Service (ResidentNotificationObserver) | Observer (ResidentNotificationObserver) |
| FR-005 | Staff | "Given a staff member viewing the request queue only views matching requests are displayed based on filter applied | - | - | - | - | API + Persistence (query/index) | - |
| FR-006 | Staff | An unassigned request updates when selected "Accept" by an authorised staff member, being removed from unassigned queue | - | - | - | - | API + Service | - |
| FR-007 | Staff | An assigned request appends with visible history with timestamp and author when commented or given an action note | - | - | - | - | API + Service + Persistence | - |
| FR-008 | Managing Agent | Dashboard shows open/overdue/resolved/closed counts | - | - | - | ASR-3, ASR-4 | Service (DashboardCountObserver) + Persistence | Observer (DashboardCountsObserver) |
| FR-009 | Managing Agent | Requests display in filtered groups when selected "Group by category" or "Group by severity" | - | - | - | - | Persistence (query) | - |
| FR-010 | Implied (traceability) | A unique reference number is assigned on a new request submission | - | - | - | - | Service + Persistence | - |
| FR-011 | Business Need (stakeholder conflict) | Severity flag (Low/Medium/High) set/viewed; High flagged visibly | - | - | Updated (M2) | ASR-3 | Service (Factory + Observer trigger) + Persistence (field) | Factory Pattern (default severity in base Request) |
| NFR-001 | Security constraint | System denies access to unauthenticated users | - | - | - | ASR-1 | API - auth middleware | - |
| NFR-002 | Business need | Drafted | - | - | Updated (M2) | ASR-3 | Service (Factory + Observer trigger) + Persistence (field) | - |
| NFR-003 | Business need | First-time users are given 3-minute usability test | - | - | - | - | Frontend/UI concern - not architecture-layer allocated | - |
| NFR-004 | Accountability need | Status changes never silently overwritten; history preserved | - | - | - | ASR-2 | Persistence (AuditHistoryObserver + ACID transaction boundary) | Observer (AuditHistoryObserver) + ACID transaction |
| NFR-005 | Quality need | Request list page renders within 3 seconds in navigation | - | - | Pending — see §5.5 | ASR-4 | Persistence (indexing strategy) | - |
| NFR-006 | Forward Engineering Consideration | still needed | Data model shall associate all requests/users with a single complex_id entity, enforcing single-complex scope at the database level, to avoid architectural rework if multi-tenant support is added later. Verified at Milestone 2 design review: all requests and user records include complex_id foreign key; no query or mutation operates outside complex scope. | - | Pending — see §5.4 | - | Persistence (data model) | - |

# Requirements Traceability Matrix (RTM) contd.

| Req ID | Implementation evidence | Verification | Development Status |
| --- | --- | --- | --- |
| FR-001 | /src/services/RequestFactory.js, /src/services/requestTypes/*.js | Test Suite 1–4 (API, Service, Factory, DAO mocks; full implementation M3) | In Development |
| FR-002 | /src/services/RequestService.updateStatus(), /src/services/observers/*.js | - | In Development |
| FR-003 | - | - | - |
| FR-004 | /src/services/observers/ResidentNotificationObserver.js | - | Planned |
| FR-005 | - | - | - |
| FR-006 | - | - | - |
| FR-007 | - | - | - |
| FR-008 | /src/services/observers/DashboardCountsObserver.js | - | Planned |
| FR-009 | - | - | - |
| FR-010 | - | - | - |
| FR-011 | /src/services/requestTypes/Request.js, Factory applies default | - | In Development |
| NFR-001 | - | - | - |
| NFR-002 | - | - | - |
| NFR-003 | - | - | - |
| NFR-004 | /src/services/observers/AuditHistoryObserver.js, ADR-DATA-001 | - | In Development |
| NFR-005 | - | - | - |
| NFR-006 | - | - | - |

# Initial Project Risk Register

Scoring Model: Likelihood (Low, Med, High), Impact (Low, Med, High), Priority (Low, Med, High, Critical).

| Risk ID | Risk Description | Root Cause | Probability | Impact | Priority | Mitigation Strategy | Contingency Plan | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Team selects a technology stack in M2 that a member has not used before, slowing M3 delivery. | Uneven framework experience across team members. | Medium | High | High | [M2 Update] Selected Node.js/Express and React to maintain a unified JavaScript ecosystem, eliminating the need to learn Java/C#. | Fall back immediately to a simpler, well-understood stack that all members can operate. | Jimmy | Mitigated / Reduced |
| R-002 | Residents' unit numbers and personal details are exposed via unauthorized access or missing API boundaries. | Access control treated as an implementation afterthought rather than an architectural baseline. | Low-Med | High | High | Embed NFR-002 into the M1 baseline; explicitly design role-based access control (RBAC) in M2 architecture. | Restrict service request visibility to system administrators until authorization schemas pass verification. | Jimmy | Open |
| R-003 | Uneven contribution across the three members damages team velocity and individual defence scores. | Asymmetric workloads, differing schedules, and lack of accountability. | Medium | Medium | Medium | Hold weekly check-ins; mandate visible commit/PR history on GitHub from Week 1 per team governance. | Reallocate baseline tasks early if work imbalance is detected during sprint reviews. | All | Open |
| R-004 | Free-tier hosting and database limits are exceeded when simulated multi-unit estate data is loaded in M3. | Total reliance on free cloud tiers without profiling resource footprints. | Medium | Medium | Medium | [M2 update] Baselined PostgreSQL via Supabase (500MB storage, 200 connections). Express API must explicitly close idle connections. | Temporarily migrate workload to low-cost paid tiers or local containerized runners for demonstration. | Jimmy | Monitored |
| R-005 | Unverified AI-generated code or analysis introduces hidden security vulnerabilities or brittle logic. | Time pressure leading to unreviewed acceptance of AI assistance. | Medium | High | High | Enforce protected main with the 2-reviewer PR rule; log every material AI contribution in the AI Usage Register. | Revert the AI-assisted commit; manually re-engineer the component from first principles. | All | Open |
| R-006 | Frontend and backend integration fails due to mismatched assumptions regarding ticket status-transition rules. | Domain logic and valid state transitions not agreed upon prior to parallel development. | Medium | Medium | Medium | Formalize state-transition matrices (FR-002) in the PED before any implementation begins in M2/M3. | Rework the affected API endpoints and log the corrective decision in the Engineering Decision Log. | Karabo | Open |
| R-007 | Role specialization leads to siloed knowledge ("I only know my section"), hurting individual defence marks. | Lack of cross-reviewing teammates' controlled artefacts. | Medium | High | High | Conduct weekly peer walkthroughs where each member explains another member's section back to the group. | Run targeted 1-on-1 mock defence sessions prior to milestone assessment presentations. | All | Open |
| R-008 | Residents abuse the "High" severity flag to artificially expedite routine non-urgent maintenance requests. | Absence of validation controls on resident self-assigned priority. | Medium | Medium | Medium | Implement staff triage controls (FR-002/FR-007) allowing managing agents to reclassify ticket severity on review. | Introduce an audit "severity disputed" status flag in future iterations if triage data indicates persistent misuse. | Jimmy | Open |

# Forward Engineering Considerations

This register identifies seven downstream lifecycle concerns flagged during M1 to guide upcoming architecture and construction without premature design decisions.

| # | Lifecycle Concern | Why It Matters Now (M1) | What It Influences Later (M2) | Missing Information / M2 Status | Risk of Ignoring |
| --- | --- | --- | --- | --- | --- |
| FEC-01 | Authentication & Authorization Model | Shapes NFR-002 and enforces distinct privilege boundaries between residents, maintenance staff, and managing agents. | Milestone 2 architecture decomposition and Milestone 3 access-control middleware. | [M2 Resolved]: Implemented stateless JSON Web Tokens (JWT) passed via the Authorization: Bearer header (ADR-INT1). | Extensive schema and route restructuring if access control is retrofitted onto an open prototype. |
| FEC-02 | Deployment Platform Boundaries | Free-tier resource limits restrict the realistic concurrency targets we can commit to in our Non-Functional Requirements. | Milestone 2 technology selection and Milestone 3 production operations and costing. | [M2 Pending]: Backend and frontend deployed via free-tier cloud containers (Render/Vercel); database hosted on Supabase (ADR-STACK1). | Overpromising availability metrics that crash during live demo evaluation under load. |
| FEC-03 | Data Retention & Audit History | Estate dispute resolution requires tamper-evident, historical tracking of all ticket status changes (NFR-003). | Milestone 2 relational persistence design (e.g., append-only log vs. mutable row updates). | [M2 Pending]: Audit trail is preserved using PostgreSQL's native relational integrity and atomic multi-row transactions (ADR-DATA1). | Total loss of historical auditability if status changes overwrite previous ticket states destructively. |
| FEC-04 | Automated Testing & CI Integration | Automated test pipelines execute in Milestone 3, but requirements must be written with quantifiable acceptance criteria now. | Milestone 3 CI pipeline construction and branch merge quality gates. | The specific assertion libraries and mock test harnesses supported by the stack chosen in M2. | Requirements phrased in vague terms that cannot be validated by automated assertions. |
| FEC-05 | System Observability & Monitoring | Managing agents require automated tracking of overdue service requests (FR-008), requiring internal health monitoring. | Milestone 3 operational readiness, structured telemetry, and failure alerts. | Minimalist logging patterns suitable for deployment on low-overhead student environments. | Complete inability to diagnose runtime faults or demonstrate operational readiness in Milestone 3. |
| FEC-06 | Scalability Expectations | NFR-005 defines performance baselines that must reflect Wonderpark Estates' realistic resident population and unit counts. | Milestone 2 architectural partitioning (monolith vs. decoupled modular services). | Empirical baseline of peak concurrent request volume during estate emergencies (e.g., water outages). | Committing to an under-provisioned architecture that cannot handle peak residential filing surges. |
| FEC-07 | Data Migration & Disaster Recovery | If database schemas evolve or hosting platforms change, an export and restoration pathway is required. | Deployment, backup scripting, and database migration routines. | Native automated backup and point-in-time restore capabilities provided by free-tier databases. | Irrecoverable loss of baseline seed data and test records late in the academic project cycle. |

# Milestone 1 Baseline Review and Controlled Evolution

In this section, the approved Milestone 1 baseline is reviewed before Milestone decisions are added, identifying material clarifications, changed assumptions, and items Milestone 1 deliberately deferred for Milestone 2 evidence.

## Functional and non-functional requirements

### 1. FR-011 & NFR-002 - resolved overlap

Milestone 1's RTM review identified that FR-011 (the severity flag mechanic) and NFR-002 (High-severity requests visibly distinguished) described closely related territory. For Milestone 2, here is the formal resolve: NFR-002 is retained as the quality rationale (indicating why safety-critical visibility matters, which is tied to the original stakeholder conflict), and FR-011 remains the sole carrier of the testable acceptance criteria (the actual flagging mechanic). NFR-002 is updated to reference FR-011's AC rather than duplicating it. This is not a scope change - it is a traceability clarification, and both requirement IDs are preserved.

### 2. FR-002 - tightened status-transition definition

Milestone 1 baselined FR-002 as "staff shall update request status through defined transitions" with the transition sequence (New -> Assigned -> In Progress -> Resolved -> Closed) stated narratively. For Milestone 2, ahead of implementing the Observer-based notification design (indicated in Assignment 2, the Design Problem 1), we formalise this as an explicit state-transition rule set - naming which transitions are valid and which are not (e.g. a "Closed" status cannot transition back to "New"). This clarification is required before the Factory/Observer design, and the data/persistence transactional boundary can be implemented correctly. FR-002's wording and ID remain unchanged; this is an implementation-level clarification, not a scope change.

### 3. NFR-005 - deferred, remains provisional

Milestone 1 explicitly flagged NFR-005 (the 3-second list view load) as "indicative - refine once hosting is chosen". This remains open pending the Technology Stack decision (§5.5), where it will be confirmed or adjusted against the actual chosen platform's realistic performance characteristics, and logged as a formal decision at that point.

### 4. NFR-006 (Forward Engineering Consideration) - Milestone 2 verification due

Milestone 1 marked NFR-006 (single-complex-entity data association) acceptance criteria as "N/A - architectural constraint, verified at Milestone 2 design review", per Milestone 1's own RTM rule. This verification is satisfied in the Data & Persistence Baseline section (§5.4), where the actual data model is shown to enforce this association.

### 5. No other baselined requirement, scope item, or defended exclusion changes

The 11 FRs, 6 NFRs, and both Milestone 1 scope exclusions (levy/payment, multi-tenancy) remain as baselined. No new evidence has emerged that justifies revisiting them at this stage.

# ASRs and Quality Drivers

## Architecturally Significant Requirements (ASRs) - Rebalanced

Reviewing the Milestone 1 Baseline, and a revision note for the PED, which supersedes Milestone 2's v2.0 of the following ASR set. Four requirements materially influence CivicConnect's architecture, data, and technology direction. These requirements are selected because it constrains a design decision, not merely because it is important in general. The four ASRs transition to five, with reviewing FR-002 and FR-006.

### ASR-1: NFR-001 - Authenticated access to personal/unit data and Role Boundaries

Source: Security constraint, tied to the resident and staff access conflict identified in Stakeholder Analysis (M1).

Why architecturally significant: This forces an early architectural commitment to identity management and role-based access control as a cross-cutting concern, not an afterthought bolted onto the individual endpoints. It directly constrains the Technology Stack decision (§5.5); any candidate stack must have mature, well-supported authentication tooling. The API/Integration decision (§5.7), since every endpoint touching request data must enforce this boundary.

Measurable expectation: Unauthenticated requests to any endpoint exposing resident/unit data return a 401/403 response, verified by automated integration test.

Architectural consequence: Centralised authentication middleware at the API layer, single source of truth for identity rather than per-endpoint checks.

## ASR-2: FR-002 & NFR-004 - Status Transition Integrity

Source: Accountability need; tied to Wonderpark Estates' body-corporate audit requirement (mentioned in Milestone 1 Problem Statement)

Why architecturally significant: This is the single requirement driving the entire Data and Persistence Baseline decision (§5.4) - it rules out any design where a status update simply overwrites a field, and requires either an append-only history table or event-sourcing-style logging. Only valid transactions must be permitted (e.g. Closed state cannot revert back to New), showing that transition-validation logic must be centralised and enforces consistently. It also justifies the transactional/OCC approach recommended in Assignment 2's Task 2 (Researching Persistence and Data-Integrity Decisions), since a partial write would violate this NFR directly

Measurable expectation: A request's full status history remains queryable and unaltered after any subsequent status change.

Architectural consequence: The Service Layer owns transition-rule validation; Persistence Layer wraps status update and audit append in a single ACID transaction

## ASR-3: FR-011 & NFR-002 - Severity-based visual prioritisation

Source: The resolved stakeholder conflict (residents want instant resolution vs. managing agent must prioritise safety-critical issues), which is now consolidated per §4.1's baseline review.

Why architecturally significant: The severity flag mechanic (FR-011) drives a concrete design decision (default severity assignment, category-specific rules); the Observer pattern for notification/dashboard/audit-log decoupling, per Assignment 2's Task 1 (Establishing the Design Problem) and has UI/data implications - severity must be a first-class, queryable field, not a derived one, so it can be filtered and visually distinguished in the staff queue.

Measurable expectation: High-severity requests are visually distinguished in the staff queue and correctly filterable.

## ASR-4: FR-005 & NFR-005 — Query/Filter Performance at Scale

Source: FR-005 (staff searching/filtering/sorting requests by category, severity, status, date, or asignee) and NFR-005 (list loads within 3 seconds, indicative pending hosting decision.)

Why architecturally significant: FR-005 is the functional capability that demands indexing and query-planning decisions, where NFR-005 alone states a performance target. FR-005's filtering and sorting requirement determines which fields need indexes (status, severity, category, assignee) and shapes the persistence query design.

Measurable expectation: Index strategy on status/severity/category/assignee fields. Currently indicative (list view loads within 3 seconds under normal load); to be confirmed against the actual selected platform in §5.5, at which point this ASRs expectation becomes final.

## ASR-5: FR-006 - Concurrent Request Ownership

Source: FR-006 (staff assigns or accepts ownership of a request) deals with a real concurrency problem - if two staff members choose to accept the same uassigned request simultaneously, the system must resolve this deterministically rather than allowing both to succeed.

Why architecturally significant: This requires an explicit concurrency-control mechanism at the persistence boundary, independent of the audit history concern mentioned in ASR-2; this justifies extending the optimistic concurrency control approach to cover the request-assignment specifically.

Measurable expectation: The operations used in the OOC version check mechanism as status transitions will be implemented once in the Persistence Layer and will be reused. This is essential with centralising the logic in a layered monolith, rather than duplicating it across services.

# Architecture Alternatives and Decision

## Architecture Alternatives

### Alternative A: Backend Monolith with Layered Architecture + REST API Boundary

Structural allocation

- Single backend codebase deployed as one runtime process.

- Clear internal layering: Presentation (API endpoints) -> Application/Service Layer (domain logic, patterns) -> Persistence layer (database access, transactions).

- React frontend decoupled via REST API boundary (independent deployment, own build/test cycle).

- Supabase PostgreSQL handles all data persistence.

Advantages

- Deployment simplicity - there is one backend service to deploy

- In-progress efficiency - service layers, factories, observers and domain logic live in shared memory; no serialisation overhead between components.

- Clear pattern application - Observer and Factory patterns execute at the application layer level; not complicated by network boundaries.

- ASR-1 (Auth/RBAC) - Central middleware in the API layer validates every request; single source of truth for identity and authorisation

- ASR-2 (Immutable history) - transactional boundary (ACID) wraps status update and audit append inside one database transaction; simple to reason about.

- ASR-3 (Severity prioritisation) - Observer pattern notifies dashboard/audit consumers when status changes; no calls needed.

- ASR-4 (Performance) - Query planning and indexing centralised; no network round-trips between backend services.

Limitations

- Frontend and backend tightly coupled at the code level if boundaries are not respectedl requires discipline.

- Horizontal scaling of the backend is harder (all features scale together, not independently)

- If future requirements demand a mobile app or external integrations, the monolith does not split easily without refactoring.

### Alternative B: Distributed Microservices Architecture

Structural allocation

- Multiple independent backend services: Request Service (submission, status, updates), Notification Service (resident alerts), Reporting Service (dashboard/agent queries), Audit Service (history logging).

- Each service has its own database (polygot persistence), deployed independently.

- Frontend -> API gateway -> [Services] via HTTP/gRPC.

- Supabase and/or alternative datastores for each service's data model

Advantages

- Separation of concerns - Each service owns one responsibility; changes to notification logic do not touch request logic.

- Independent scaling - If the dashboard queries spike, scale the Reportnig Service without scaling the Request Service.

- Team parallelisation - Each team member could own one service; less merge conflict risk.

- Flexibility for future volution - Easier to extract and replace individual services as requirements change.

Limitations

- Deployment and testing complexity - Multi-service orchestration, container management, environment parity across services.

- Network overhead - Inter-service communication introduce latency, partial failure risk ("fallacies of distribution"), and versioning burden (Assignment 2 link)

- Data inregrity across services - Distribures transactions (status update and audit logging) are difficult without eventual consistency or saga patterns; undermines NFR-004 (immutable history guarantee).

- Operational burden - Monitroing, logging, debugging across service boundaries requires infrastructure knowledge and observability tooling.

- ASR-2 conflict - Ensuring atomic status update and audit append across separate services requires distributed-transaction complexity that contradicts the goal of simple, defensible correctness

## ASRs and Constraints Trade-off analysis

| Architecture | ASR-1 (Auth/RBAC) | ASR-2 (Immutable History) | ASR-3 (Severity Prioritisation) | ASR-4 (Performance) | Schedule | Cost |
| --- | --- | --- | --- | --- | --- | --- |
| Monolith (Alternative A) | Central auth middleware; single point entry | ACID transaction wraps both operations; no distributed complexity | Observer pattern executes locally; immediate notification | No inter-service latency; efficient queries | Deploy one service; simpler pipeline | One database; free tier plans sufficient |
| Microservices (Alternative B) | Each service can authenticate; requires consistent auth scheme across services | Distributed transactions needed to guarantee atomicity across Request & Audit services; complex and risky | Service decoupling allows independent scaling; but introduces RPC latency | Inter-service HTTP calls add adds network latency per call per status change; impacts list-view performance (ASR-4) | Requires containerisation, orchestration, multiple CI/CD pipelines; high cognitive overhead for team | Multiple database instances; Premium subscription might be necessary to cover all services |

## Architecture Decision

Chosen architecture: Backend Monolith with Layered Architecture + REST API Boundary

Rationale:

- ASR-2 (Immutable History) is the constraining driver. Any distributed-transaction solution introduces failure modes where a status update commits but the audit append falls, or vice versa. A monolith backend with a single ACID transaction eliminates this risk entirely.

- Efficiency for software engineering team and schedule. A single codebase with clear layer separation is more efficient to coordinate, test, and deploy than managing service boundaries, container images, and inter-service networking.

- The ASRs all resolve cleanly in a monolith. The Authentication/RBAC lives in API middleware. Observer pattern for severity notification executes in-progress; queries are local and fast.

- React + API already decouples frontend. The frontend is independent; changes to backend business logic do not force frontend recomplication.

- Layering prevents coupling erosion. Discipline in layer boundaries (API -> Service -> Persistence) ensures that if microservices become necessary later (future multi-tenant support, per Forward Engineering Consideration FEC-1), the monolith's layer structure is already in place for extraction.

# Architecture Decision Record (ADR)

ADR-ARCH-001: Backend Monolith with Layered Architecture

| Field | Content |
| --- | --- |
| Status | Accepted (M2 Baseline) |
| Context | CivicConnect requires a service-request platform for a 50–100 unit residential complex. Four architecturally significant requirements (ASRs) drive decisions: • ASR-1: Central authentication and RBAC for resident/staff/agent access control • ASR-2: Immutable request-status history (audit trail for body-corporate accountability) • ASR-3: Real-time severity-based notification to multiple consumers • ASR-4: List-view performance under normal load (< 3 seconds) The team comprises 3 engineers with 1 semester to deliver. |
| Alternatives Considered | Alt A (Chosen): Monolithic backend + layered structure — Single backend process, clear layering (API → Service → Persistence), independent React frontend via REST API. Alt B (Rejected): Microservices — Multiple independent services (Request, Notification, Reporting, Audit), each with own database. Rejected because: (1) distributed transactions violate ASR-2's immutability guarantee; (2) inter-service network overhead impacts ASR-4 performance; (3) operational complexity exceeds team capacity. |
| Decision | Adopt Backend Monolith with Layered Architecture for M2 and beyond. The single backend codebase is organized into three logical layers: 1. Presentation Layer (API Endpoints) — Express.js or equivalent HTTP server, request/response serialization, middleware for authentication/logging. 2. Application/Service Layer — Domain logic, state machines, business rules, patterns (Observer for notifications, Factory for request creation). 3. Persistence Layer — Data access objects (DAOs) or query builders, transaction management, Supabase PostgreSQL integration. Frontend (React) communicates exclusively via REST API; no direct database or backend-service access. |
| Rationale | • Immutable history guarantee (ASR-2): ACID transactions in the monolith wrap status update + audit append as a single atomic unit. No distributed-transaction complexity; risk of partial failure is eliminated. • Auth/RBAC (ASR-1): Central authentication middleware in the API layer ensures every request is validated; single source of truth. • Severity notification (ASR-3): Observer pattern subscribers (notification, dashboard, audit) are notified synchronously within the same process; no RPC latency or serialization. • Performance (ASR-4): All queries execute locally within the backend process; no inter-service latency. Index design and query optimization are centralized. • Schedule & team capacity: Single deployment target, one CI/CD pipeline, no container orchestration or service-mesh overhead; achievable by 3 engineers in 1 semester. • Cost: Monolithic backend + Supabase PostgreSQL fits within free-tier constraints (R-004 Risk Register). • Working assumptions on technology: Supabase PostgreSQL and React are treated as working assumptions at this architectural stage, based on preliminary compatibility with the layered structure and free-tier cost constraints (R-004). These are formally evaluated against alternatives and confirmed in §5.5 (Technology Stack Selection); this ADR's architecture decision (monolith vs. microservices) holds independently of that confirmation. |
| Consequences (Downstream Effects) | • Deployment: One backend service to maintain and monitor; simpler operational complexity. • Scaling: Horizontal scaling of the backend requires scaling all components together. If future load isolates to the dashboard or notification logic, independent scaling becomes harder; acceptable for current scope. • Layer discipline: The success of this architecture depends on strict adherence to layer boundaries. Violations (API layer reaching directly into Persistence, or Service layer making assumptions about REST representation) will create coupling debt. • Future multi-tenancy (FEC-1): If Wonderpark Estates requests multi-tenant support, the monolith's layered structure is already in place for service extraction; however, data isolation (separate databases per tenant vs. row-level filtering) will require additional architectural review at that time. • Integration with external systems (FEC-7): If Wonderpark Estates later requires integration with external estate access-control systems, the REST API boundary already supports this. External clients call /api/requests/... endpoints; no backend restructuring is needed. |
| Related Decisions | • ADR-DP-001 (Observer for status-change notification): Leverages monolith's in-process execution model. • ADR-DP-002 (Factory for request creation): Centralizes category-specific logic within the Service Layer; benefits from monolithic structure. • ADR-DATA-001 (ACID transactions for status + audit): Core assumption of this architecture; distributed services would require alternative concurrency strategy. • ADR-INT-001 (REST API for submission interface): Frontend–backend boundary; REST API remains the external contract regardless of internal monolith structure. |
| Verification & Evidence (M2) | ✓ M2 §5.3 Architecture diagrams show API → Service → Persistence layering. ✓ M2 §5.6 Design Decision records (ADR-DP-001, ADR-DP-002) reference this monolith structure. ✓ M2 §5.4 Data & Persistence Baseline includes transaction boundary examples showing status update + audit append wrapped in one BEGIN/COMMIT block. ✓ GitHub repository structure reflects the three layers: /src/api, /src/services, /src/persistence. ✓ Sample code or pseudo-code in M3 demonstrates layer separation and transaction usage. |

## Architecture Decision (ADR-ARCH-001 Revision)

### Decision drivers

| Driver | Source | What it demands of the architecture |
| --- | --- | --- |
| ASR-2 Status transition integrity (FR-002 & NFR-004) | §5.2 | A status change and its audit record must commit together or not at all, and invalid transactions must be rejected consistently |
| ASR-4 Concurrent request ownership (FR-006) | §5.2 | Two staff members accepting the same request simultaneously must resolve deterministically, using the same version-check mechanism as ASR-2 |
| ASR-1 Authenticated access (NFR-001) | §5.2 | One enforcement point for identity and roles across every endpoint |
| ASR-3 Severity prioritisation (FR-011 & NFR-002) | §5.2 | In-process notification of queue and dashboard consumers on status or severity change |
| ASR-5 Filter/Query performance (FR-005 & NFR-005) | §5.2 | Centralised query and index design; NFR-005 target confirmed in §5.5 |
| Schedule constraint | Milestone 2 deadline - to complete within 3-person team | A deployable, testable system that is realistically achievable in the time available |

## Alternatives and how each ASR discriminates between them

| Driver | Alt A: Layered monolith (chosen) | Alt B: Microservers (rejected) |
| --- | --- | --- |
| ASR-2 | One ACID transaction covers status update and audit append | Needs a saga or eventual cosistency; a partial failure can leave a status with no audit, which is the exact failure NFR-004 forbids |
| ASR-4 | Version check implemented once in the Persistence Layer and reused for status and assignment | Concurrency control is duplicated or distibuted across services; the two ASRs would need separate solutions |
| ASR-1 | Single Middleware | Every service must validate tokens consistently |
| ASR-3 | Observer runs in-process | Observer becomes an event bus or message broker (becomes a new infrastructure) |
| ASR-5 | Local queries and one index design | Reporting needs data from several services, which adds joins across a network boundary |
| Schedule | One deployable, one pipeline | Multiple deployables, container orchestration, per-service CI |

## Conclusion and decision

ASR-2 & ASR-4 have become the decision drivers, because they are the two where microservices create a correctness problem and not just "extra-effort". ASR-1, ASR-3, and ASR-5 favour the monolith but could be solved either way, but with increased work. Schedule favours the monolith and is treated as a real constraint, not as a justification on its own Upon final decision, we adopt a backend monolith with a layered structure (API → Service → Persistence), with the React frontend as a separately deployed client callit it over REST (reference ADR-INT-001). See ADR-DP-001 and ADR-DP-002 for patterns that depend on the in-process model and ADR-DATA-001 for the transaction boundary.

## Trade-offs accepted

- Scaling is coupled - all of the backend scales together. Acceptable at a single-estate load (reference R-004's free-tier limits apply)

- Layered discipline is manual - in a monolith nothing physically stops the API layer reaching into persistence. Mitigation: layer-boundary check as a PR review item, including folder structure src/api, src/services, src/persistence.

- Larger blast radius - a defect in one component can affect the whole process. Mitigation: unit tests per service (M3 verification plan)

- Single deployable means one failure domain - Acceptable for the stated scope

## Technical debt register

| # | Debt incurred | Interest (what is costs later) | Repayment trigger | Repayment path |
| --- | --- | --- | --- | --- |
| TD-1 | Observer is in-process | Cannot deliver notifications if the process is down, and cannot add an external channel without rework | A second notification channel (SMS, email) is required | Replace the in-process subject with a queue-backend dispatcher; observers keep their interface |
| TD-2 | Layer boundaries enforced by convention | Boundary erosion makes later extraction expensive | Any PR crossing layers merged without justification | Add lint rule or dependency check in CI |
| TD-3 | Single data model for one complex (NFR-006) | Add a second complex needs tenant isolation, which is hard security work | AWonderpark requests multi-estate support (FEC-1) | Dedicated architectural review; row-level security or schema-per-tenant ecaluation |
| TD-4 | Schedule-driven scope: deployment, API, spec and persistence scripts deferred to Milestone 3 | The Milestone 3 workload is larger, and early decisions are made with less evidence | Milestone 3 planning | Tracked as board items #22 (Data and Persistence Baseline), #25 (Initial API & Integration decision), #26 (Deployment compatibility), and #13 (Auth Boundary Implementation & endpoint submission) |
| TD-5 | Free-tier hosting assumed | Cold starts and limits could breach NFR-005 | NFR-005 measurement in §5.5 fails | Move to a paid tier or a different host |

## Architecture Diagram (Conceptual)

## Technology Stack Selection & Integration

While ADR-ARCH-001 established the structural layering of the system, this section formally evaluates and baselines the specific technologies used to construct those layers.

### ADR-STACK1: Core Technology Stack Selection

| Field | Content |
| --- | --- |
| Status | Accepted (M2 Baseline) |
| Context | CivicConnect requires a responsive web interface, a backend to handle business logic, and a persistence layer guaranteeing audit trail integrity (NFR-004). The team must select a stack balancing rapid development capabilities against strict zero-cost deployment constraints (Risk R-004). |
| Alternatives Considered | Alt A (Chosen): Node.js/React + PostgreSQL (Supabase) — Unified JavaScript ecosystem with robust free-tier relational databases. Alt B (Rejected): Java Web (Spring Boot) + SQL — Java provides excellent enterprise-grade structural enforcement and naturally supports GoF patterns. However, its verbosity and heavy configuration boilerplate introduce unnecessary friction for a 3-person student team on a strict timeline. Alt C (Rejected): C# .NET Core — Steeper learning curve for current team skill set, violating risk R-001. |
| Decision | Implement the backend monolith using Node.js (v24 LTS) with Express.js. The frontend will be built with React.js. The persistence layer will utilize PostgreSQL (hosted via Supabase). |
| Rationale | • Velocity (Team Capability): Pivoting away from Java to a unified JavaScript stack eliminates the cognitive load of context-switching between languages, directly mitigating technical stack unfamiliarity (R-001). • Relational Integrity: PostgreSQL natively guarantees the atomic integrity required for the ticket status and history lifecycle (NFR-004) to support ASR-2. • Hosting & Cost: Supabase free tier provides generous relational limits, directly satisfying the zero-budget hosting constraint (R-004). |
| Consequences | The frontend and backend must be deployed and hosted as separate services (e.g., Render/Vercel for compute, Supabase for data), requiring robust Cross-Origin Resource Sharing (CORS) configuration (Risk R-009). |

### ADR-INT1: Client-Server Integration Boundary

| Field | Content |
| --- | --- |
| Status | Accepted (M2 Baseline) |
| Context | With a decoupled technology stack (React frontend, Node.js backend), the resident/staff client must communicate with the core engine across a network boundary to submit tickets and retrieve statuses. A standardized integration contract is required. |
| Decision | Implement a Stateless RESTful API utilizing JSON payloads over HTTPS. All requests adhere to standard HTTP methods (GET, POST, PUT, PATCH, DELETE) and return standard status codes. |
| Rationale | Provides a clean, technology-agnostic boundary. If the frontend is ever rewritten as a native mobile app, the backend REST API remains 100% compatible. It also allows isolated API testing via tools like Postman before the UI is finished. |
| Consequences | • Introduces network latency and serialization overhead compared to in-process function calls. • Requires strict stateless authentication (JWT Bearer tokens) passed in the HTTP headers for every request to satisfy NFR-001 and ASR-1. |

# Data and Persistence Baseline

# Technology-Stack Decision

This section documents the technical decisions governing the architecture of CivicConnect. All architectural layers have been evaluated against functional requirements (FRs), non-functional requirements (NFRs), team operational velocity, and project risks.

## Evaluation framework

To ensure objective selection, candidate components were assessed against six core structural dimensions:

| Dimension | Explanation |
| --- | --- |
| Team Capability & Velocity | Eliminating language context-switching and heavy framework configuration curves to maximize short-term feature delivery for a 3-person student team (Risk R-001 mitigations). |
| Cost & Licensing Bounds | Strict alignment with the R0.00 operational staging budget (Risk R-004) by relying exclusively on free cloud resource tiers and components utilizing permissive open-source licenses (MIT, Apache 2.0, PostgreSQL). |
| Data & Relational Integrity | Enforcing strict ACID transaction boundaries to prevent service-request status histories from ever being silently overwritten (NFR-004 / ASR-2). |
| Security & Dependency Surface | Providing reliable authentication middleware capabilities (NFR-001 / ASR-1) while maintaining managed, auditable dependency paths to minimize supply chain vulnerabilities (Risk R-005). |
| Maintainability & Ecosystem Risk | Ensuring high community adoption rates, comprehensive documentation, and predictable long-term support lifecycles. |
| Deployment Compatibility | Seamless execution across independent, decoupled hosting infrastructures without incurring runtime scaling fees or initialization execution caps. |

## Core Technology Stack Selection (ADR-STACK1)

| Layer | Options Evaluated | Selected Option | Decision Rationale & Trade-offs |
| --- | --- | --- | --- |
| Frontend UI Layer | • React.js • Vanilla HTML/JS | React.js (v19.x) driven by the Vite (v6.x) build pipeline | Rationale: Maximizes development velocity by matching pre-existing team familiarity, directly preventing project schedule slippage within the fixed milestone window. Vite 6 provides highly efficient Hot Module Replacement (HMR) to optimize local developer cycles. Trade-off: React 19 introduces potential breaking ecosystem library changes, requiring explicit dependency pinning. |
| Backend Runtime Layer | • Node.js / Express.js • Java Web (Spring Boot) • C# .NET Core | Node.js (v24.x LTS) with Express.js (v4.21.x) | Rationale: Standardizing on a unified, full-stack JavaScript runtime eliminates the cognitive load of language context-switching, directly mitigating the team capability risk (Risk R-001). Rejects the heavy configuration boilerplate and verbose syntax of enterprise platforms (Spring/C#) which add unnecessary friction for a 3-person student team. Trade-off: Single-threaded execution loop requires structured, asynchronous programming discipline to maintain performance boundaries. |
| Persistence Layer | • PostgreSQL (Supabase) • SQL | PostgreSQL (v16.x) hosted via Supabase Cloud | Rationale: Natively guarantees the strict relational integrity and ACID compliance required for the ticket status lifecycle and historical logs (NFR-004 / ASR-2). The Supabase free-tier satisfies the zero-cost staging mandate (Risk R-004). Trade-off: Relational schema evolution demands formal data migration scripts, adding setup complexity compared to schemaless databases. |
| Infrastructure & Compute | • Render / Vercel Tiers | Vercel (Hobby Tier) & Render (Free Tier) web services | Rationale: Achieves absolute compliance with the R0.00 operational staging budget constraint by splitting concerns: Vercel handles static web bundles, while Render executes the application monolith containers. Trade-off: Render's free tier spins down containers after 15 minutes of inactivity, causing an initial cold-start delay of up to 50 seconds. Mitigated via an automated cron-ping utility. |

## Structural Topology & Tooling Specifications

## Versioning, Compatibility, & Dependency Controls

- Runtime Stability Target: Node.js v24.x LTS is selected over odd-numbered current releases to guarantee a stable security patch lifecycle and continuous ecosystem support stretching past the project's evaluation timeline.

- Build Optimization: Vite (v6.x) replaces older, heavy Webpack configurations to provide near-instantaneous Hot Module Replacement (HMR) speeds, protecting local development velocity.

- Wire-Compatibility Mapping: Node runtime drivers utilize the pg client library configured specifically to target PostgreSQL v16.x native capabilities, preventing syntax mismatches or connection transaction drops during remote execution against Supabase instances.

- Dependency Management: npm (v11.x) coordinates package structures. To mitigate open-source supply chain vulnerabilities (Risk R-005), package installations across automated environments are strictly locked using verification flags (npm ci).

## Verification, Build, & Integration Tools

- Automated Testing Harness: Isolated unit components and pattern assertions (Factory and Observer boundaries) are validated via Jest (v29.x).

- API Boundary Verification: Decoupled HTTP interface endpoints are validated programmatically prior to interface completion using Supertest assertions.

## Architectural Trade-offs & Structural Mitigations

| Item | Trade-off | Mitigation |
| --- | --- | --- |
| Cross-Origin Resource Sharing (CORS) Security Overheads | Separating the user interface (Vercel) from the backend service runtime (Render) maintains a clean separation of concerns and fulfills the zero-cost hosting constraint. However, it means the client must communicate across a network domain boundary, triggering browser CORS blocks. | The Express.js application engine explicitly embeds the native cors middleware at initialization. Acceptable ingress source domains are bound tightly to verified, non-wildcard configuration arrays driven by runtime environment parameters (process.env.ALLOWED_ORIGINS) to block unauthorized domain access (Risk R-009). |
| Compute Cold-Start Latencies on Ephemeral Free Tiers | Deploying the application monolith onto Render’s free tier web service eliminates infrastructure cost overheads. However, Render automatically spins down idle container processes after 15 minutes of inbound inactivity, imposing an initial cold-start delay of up to 50 seconds for the next request. | The React.js frontend interface incorporates optimistic UI state transitions and persistent loading components to manage the user experience. During critical stakeholder evaluation or milestone review windows, an automated external uptime cron workflow will hit the backend api health route (/api/health) every 14 minutes to keep the runtime container warm. |
| Open-Source Package Supply Chain Volatility | Relying on the vast Node.js / npm ecosystem maximizes feature scaffolding velocity and matches team capability constraints perfectly. However, it expands the application's attack surface due to deeply nested, third-party dependency trees that can introduce prototype pollution or remote execution exploits. | The team enforces protected branches via the repository governance policy. The GitHub Actions continuous integration pipeline executes an automated security gate (npm audit) on every active pull request, blocking branch merges if high or critical CVE vulnerabilities are detected. |

# Initial Design Decisions

## Overview

The two CivicConnect design problems were identified in Assignment 2, which were "Notifying multiple parties/users when a request’s status changes" and "Creating different types of service requests different validation rules". This section records the final Milestone 2 design-pattern decision for each, with evidence of how they will be applied in the architecture and data layers established in earlier sections/

## ADR-DP-001: Observer Pattern for Status-Change Notification

### Design problem 1: Notifying multiple parties/users when a request’s status changes

#### Problem statement

When a staff member updates a service request's status, several independent concerns must react simultaneously - the resident submitting a request must receive an in-app notification (FR-004), the managing agent's dashboard must update (FR-008), and an immutable, timestamped audit-history record must be appended (NFR-004)

Coupling risk - If the Service Layer's status-update logic called each of these consumers directly and explicitly:

pseudo

The core request-handling module becomes tightly coupled to every current consumer. Adding a future SMS notifier or body-corporate reporting feed require modifying the same transactional code path, which violates the Open/Closed Principle and threatening ASR-2

Why This Matters:

- ASR-2 (Immutable History) is jeopardized. If the Service Layer knows about all consumers, then adding a new consumer means re-touching the status-update transaction, introducing risk of regression.

- ASR-1 (Centralized RBAC) is harder to maintain. Authorization logic for each consumer becomes dispersed.

- Testability suffers. Testing status-update logic in isolation is impossible to fit directly calls external services.

A2 Research Evidence - Alternatives

Alternative A (Chosen): Observer Pattern Gamma et al. (1994) define the Observer pattern as "a one-to-many dependency between objects so that when one object changes state, all its dependents are notified and updated automatically."

In CivicConnect:

- The Subject is the RequestService (the thing that changes).

- The Observers are ResidentNotificationObserver, DashboardCountsObserver, and AuditHistoryObserver (the things that react).

- When the Subject's status changes, it iterates through registered Observers and calls their update() method-each observer then handles its specific concern.

Benefits:

- Decoupling: RequestService knows nothing about what consumers exist or what they do.

- Open/Closed Principle: New consumers (e.g., SMS notifier) register as observers without modifying RequestService.

- Synchronous guarantee in monolith: Since all observers execute in the same process, status update + all notifications happen atomically (no distributed failure).

Trade-offs:

- Indirection: A reader unfamiliar with Observer must trace Subject/Observer registration to understand the flow.

- Pattern overhead: Classes implementing the pattern become bound to each other (Subject ↔ Observer interface). McNatt & Bieman (2001) note this is "not free of coupling costs."

- However: This overhead is proportionate given three known, stable observers (Resident, Dashboard, Audit).

Supporting Evidence:

- Gamma et al. (1994): canonical definition and motivation.

- McNatt & Bieman (2001): Observer is the most-frequent pattern in their 16-paper industrial dataset—empirical evidence it's a proven, non-exotic solution for this class of problem.

- Martin (2000): "We frequently don't want the detector to know about the actor" (Sensor/Meter example, structurally identical to status/notifications).

Alternative B (Rejected): Direct/Explicit Method Calls

A single function that explicitly calls each consumer inline:

pseudo

Benefits:

- Simplest to write initially: straightforward control flow.

- No abstraction overhead: fewer classes, fewer indirections.

Limitations:

- Tight coupling: Core logic depends on concrete implementations of Notification, Dashboard, and Audit services.

- OCP violation: Adding a new consumer requires modifying this function (which is already tested and integrated).

- Fragility: Risk of regression if status-update logic is re-touched for a new consumer.

- Scatter: Different consumers' logic is mixed in one place; hard to test or reason about.

Why Rejected: Directly contradicts ASR-2 and the business need for a trustworthy audit trail.

## ADR-DP-001: Observer Pattern for Status-Change Notification

| Field | Content |
| --- | --- |
| Status | Accepted (M2 Baseline) |
| Context | FR-002 requires staff to update request status through controlled transitions. Three independent consumers must react: (1) resident notification (FR-004), (2) dashboard counts (FR-008), (3) audit history append (NFR-004). Direct method calls would couple status logic to all consumers, threatening ASR-2 (immutable history) and violating Open/Closed Principle. |
| Alternatives Considered | A (Chosen): Observer Pattern — RequestService as Subject; three Observers register at initialization (ResidentNotificationObserver, DashboardCountsObserver, AuditHistoryObserver). Subject iterates observers on status change, each handles its concern independently. B (Rejected): Direct Method Calls — Status-update function calls each consumer inline; simpler initially but couples logic, violates OCP, requires modification for new consumers. |
| A2 Research Evidence | • Gamma et al. (1994): formal Observer definition and motivation. • McNatt & Bieman (2001): Observer is most-frequent pattern in 16-paper industrial dataset; proven solution for this class of problem. • Martin (2000): "detector should not know about actor" principle; Sensor/Meter example structurally identical to status/notifications. |
| Decision | Adopt Observer pattern within the Service Layer (per ADR-ARCH-001). RequestService extends/implements Subject role. Three observer instances register at service initialization: • ResidentNotificationObserver (invokes FR-004 notification) • DashboardCountsObserver (updates FR-008 counts) • AuditHistoryObserver (appends NFR-004 history) On updateStatus(requestId, newStatus) call, RequestService notifies all registered observers synchronously. |
| Rationale | • Protects ASR-2: Transactional boundary (status + audit append) remains simple, isolated in AuditHistoryObserver; not mixed with notification/dashboard concerns. • Supports Open/Closed Principle: New consumers register as observers without modifying RequestService. • Monolith advantage (ADR-ARCH-001): In-process execution means status update + all notifications happen synchronously in same transaction; no distributed failure modes. • Centralised validation (ASR-1): Observers can share authorization/validation context via Subject. |
| Benefit | Reduced coupling; extensibility without modification; synchronous atomicity in monolith; clear responsibility separation. |
| Trade-off/Complexity | Added indirection: unfamiliar readers must trace Subject/Observer registration. Pattern binding (Subject ↔ Observer interface) introduces its own coupling. Acceptable: Only three known, stable observers; coupling cost is proportionate to flexibility gained. |
| Affected Modules | /src/services/RequestService.js (Subject) /src/services/observers/ResidentNotificationObserver.js /src/services/observers/DashboardCountsObserver.js /src/services/observers/AuditHistoryObserver.js |
| Implementation Guidance | • RequestService maintains observers: Observer[] list. • Each observer implements update(request, oldStatus, newStatus): void. • RequestService.updateStatus() → updates mutable status field → calls notifyObservers(request, oldStatus, newStatus) → iterates observers, calling each update(). • All observers execute in same transaction (per ADR-DATA-001, Johni's section §5.4). |
| Related Decisions | • ADR-ARCH-001 (monolith enables in-process notification; if architecture changed to microservices, Observer would become event-bus/message-queue pattern). • ADR-DATA-001 (AuditHistoryObserver's transaction boundary wraps status + audit append atomically). • ADR-DP-002 (Factory creates requests; Observer notifies when created requests transition status). |
| Verification & Evidence (M2) | ✓ Pseudo-code or class-diagram showing Subject/Observer structure. ✓ Code skeleton: /src/services/RequestService.js, /src/services/observers/*.js. ✓ RTM entries (FR-002, FR-004, FR-008, NFR-004) link to this ADR. ✓ Step 3 (Application Evidence): Actual implementation or mock data showing observer registration and notification flow. |

## STEP 2 — ADR-DP-002: Factory Pattern for Request Creation

### Design Problem 2 — Creating Different Request Categories with Different Validation

#### Problem Statement (from A2 Task 1):

Wonderpark Estates' requests fall into four categories (Maintenance, Security, Common Area, Lost Property—FR-001), each potentially requiring different fields or validation:

- A Security request might require an incident time and threat level.

- A Lost Property request might require a "date last seen" and item description.

- A Maintenance request requires location and fault type.

- A Common Area request requires affected area and impact on residents.

The Conditioning Risk: Handling this with a single large conditional block:

This creates the same maintenance burden Martin (2000) illustrates with Modem branching: "programs designed this way tend to be littered with similar if/else or switch statements. Every time anything needs to be done to [it]… [the code] must be scanned for all these selection statements" whenever a new type is introduced.

Why This Matters:

- ASR-1 (Centralized RBAC) suffers: Validation logic is scattered across conditional branches; inconsistent validation per category is hard to spot and audit.

- Testability regresses: Testing the validation for one category in isolation requires mocking or bypassing the entire conditional.

- Fragility: Adding a new category (e.g., "Parking Violation") requires finding and modifying this exact conditional—risk of regression.

- Violates Open/Closed Principle: Extension (new category) requires modification (adding a new branch).

## A2 Research Evidence - Alternatives

### Alternative A (Chosen): Factory Pattern

Gamma et al. (1994) define the Factory Method pattern as "an interface for creating an object, but let subclasses decide which class to instantiate."

In CivicConnect:

- RequestFactory (Creator) defines the interface: create(category, payload): Request.

- Concrete creators (one per category) implement the interface: MaintenanceRequestCreator, SecurityRequestCreator, etc.

- Each creator encapsulates category-specific validation and instantiation.

Benefits:

- Centralization: Category-specific logic is isolated in one place (one class per category).

- Open/Closed Principle: Adding a new category means creating a new creator class, not modifying existing logic.

- Testability: Each creator can be unit-tested independently.

- Consistency: Validation rules per category are co-located and easier to audit.

Trade-offs:

- Indirection: One factory interface + one class per category (4 classes for 4 categories) versus one conditional function.

- Setup overhead: More boilerplate than a simple if/else.

- Justification: Only necessary if category set is expected to grow or gain new rules. For a fixed, unchanging set, a conditional is simpler.

Supporting Evidence (A2 Task 1):

- Gamma et al. (1994): canonical Factory definition.

- Martin (2000): Modem/LogOn example—"additional modems will not cause the LogOn function to change"—directly analogous to new request categories not requiring modification of existing creation logic.

- Freeman & Robson (2004): OCP cost/benefit framing—"added structure now, in exchange for not needing to modify tested code later."

- Scope Baseline (M1): Already mentions category-specific rules (e.g., Security ≠ Lost Property), confirming growth is expected.

### Alternative B (Rejected): Conditional/If-Else Creation Logic

A single function branching per category, applying validation inline:

Benefits:

- Simplest to write; Straightforward control flow.

- No abstraction; Fewer classes.

Limitations:

- Violates Open/Closed Principle: New categories require modification.

- Fragility: Changes to one category's validation risk breaking others.

- Testability: Hard to test category validation in isolation.

- Scatter: Category logic is mixed in one place.

Why Rejected: Scope Baseline confirms category-specific rules already differ, and future scope hints at more categories. Factory is the correct investment.

## ADR-DP-002: Factory Pattern for Request Creation

| Field | Content |
| --- | --- |
| Status | Accepted (M2 Baseline) |
| Context | FR-001 requires residents to submit requests with category (Maintenance, Security, Common Area, Lost Property). Each category has or may have different validation rules. A single conditional branching on category would violate Open/Closed Principle and scatter validation logic, threatening ASR-1 (centralized validation) and making future category additions fragile. |
| Alternatives Considered | A (Chosen): Factory Pattern — RequestFactory.create(category, payload) produces the correct category-specific request object. Each category's validation is encapsulated in its own creator (MaintenanceRequestCreator, SecurityRequestCreator, etc.). New categories are added by introducing a new creator. B (Rejected): Conditional/If-Else — Single function branching per category inline. Simplest initially but violates OCP, scatters logic, requires modification for new categories. |
| A2 Research Evidence | • Gamma et al. (1994): formal Factory Method definition and intent. • Martin (2000): Modem/LogOn OCP example—"additional modems will not cause the LogOn function to change"—directly analogous to request categories. • Freeman & Robson (2004): OCP cost/benefit trade-off; added structure now vs. modification cost later. • M1 Scope Baseline: Category-specific rules already differ (e.g., Security request ≠ Lost Property request); growth expected. |
| Decision | Adopt Factory pattern within the Service Layer (per ADR-ARCH-001). RequestFactory provides create(category, payload): Request method. Four concrete creators implement category-specific creation: • MaintenanceRequestCreator • SecurityRequestCreator • CommonAreaRequestCreator • LostPropertyRequestCreator Each creator encapsulates category-specific validation, field requirements, and default values (e.g., FR-011: severity defaults to "Low" unless explicitly set). |
| Rationale | • Supports ASR-1: Validation logic is centralized per category; consistent, auditable validation rules. • Open/Closed Principle: New categories or category rules are added by introducing new creators, not editing existing, tested logic. • Testability: Each creator can be unit-tested independently, verifying category-specific rules in isolation. • Alignment with M1 Acceptance Criteria (FR-001): "Resident shall submit request with category, description, and unit/location" + category-specific validation per scope baseline. |
| Benefit | Extensibility without modification; consistent, auditable validation; testability; clear category-specific responsibility allocation. |
| Trade-off/Complexity | Added indirection: one factory interface + one class per category. For a small, fixed category set, a conditional is simpler. Justified: Scope Baseline and future scope confirm categories are bounded but likely to grow or gain rules; Factory is the correct upfront investment. Gamma et al. (1993) caution: "pattern should only be applied when flexibility is needed"—flexibility is needed here. |
| Affected Modules | /src/services/RequestFactory.js (factory interface + router) /src/services/requestTypes/MaintenanceRequestCreator.js /src/services/requestTypes/SecurityRequestCreator.js /src/services/requestTypes/CommonAreaRequestCreator.js /src/services/requestTypes/LostPropertyRequestCreator.js /src/services/requestTypes/Request.js (base class or interface) |
| Implementation Guidance | • RequestFactory maintains a registry: creators: Map<string, RequestCreator> mapping category → creator instance. • Public API: RequestFactory.create(category, payload): Request looks up creator by category and delegates to creator.create(payload). • Each RequestCreator implements: create(payload): Request — validates payload per category rules, instantiates and returns category-specific Request subclass. • Base Request class enforces common attributes: ID, category, severity (default "Low"), submittedBy, createdAt, status ("New"). • Category-specific subclasses add fields: e.g., SecurityRequest adds incidentTime, threatLevel. |
| Related Decisions | • ADR-ARCH-001 (Service Layer placement; Factory is a Service-layer concern, instantiates domain objects). • ADR-DP-001 (Observer notifies on status changes; the objects created by Factory are what Observer observes). • FR-001 Acceptance Criteria (M1): "System creates request with status 'New', unique reference number, default severity 'Low' unless selected"—handled by Factory's base Request creation. • FR-011 (M1): Severity flag default—implemented in base Request; observers distinguish high-severity in queue. |
| Verification & Evidence (M2) | ✓ Pseudo-code or class diagram showing RequestFactory interface and concrete creators. ✓ Code skeleton: /src/services/RequestFactory.js, /src/services/requestTypes/*.js. ✓ RTM entries (FR-001, FR-011) link to this ADR. ✓ Step 3 (Application Evidence): Actual implementation showing factory registry, category-specific creator logic, and base Request class structure. |

# Initial API / Integration Decisions

### Integration Boundary Strategy & Architectural Context

To support a decoupled client-server architecture while maintaining a zero-budget, low-overhead system boundary, CivicConnect rejects distributed microservice orchestrations (such as gRPC or Message Queues). Instead, the system establishes a proportionate, technology-agnostic Stateless RESTful API as the definitive communication boundary between the React frontend Single Page Application (SPA) and the Node.js backend monolith.

This RESTful boundary provides structural longevity: if the web-responsive client is extended into a native mobile application in the future, the backend integration interfaces remain completely unchanged.

Furthermore, this selection directly aligns with team capability and schedule risk mitigation. The developer team possesses substantial prior experience and higher comfort levels with RESTful integration patterns compared to distributed messaging protocols or RPC frameworks. Given the fixed, non-extendable academic delivery window for Milestone 2 and downstream construction phases, leveraging a highly familiar communication pattern ensures rapid interface baseline stabilization without risking development bottlenecks or configuration delays.

All network data transactions exchange strict JSON payloads over HTTPS. The initial core endpoints supporting the baselined Milestone 2 ticketing features are structured as follows:

- POST /api/requests (Submit Service Request)

  - Responsibility: Validates inbound payloads through the RequestFactory and commits new tickets to storage.

  - Payload: { "category": "Maintenance", "description": "Pipe leaking in laundry room", "location": "Unit 45" }

  - Success Return (201 Created): Returns the full created entity containing system-generated tracking values (id, referenceNumber, status: "New", severity: "Low").

- GET /api/requests/:id (View Request Status/History)

  - Responsibility: Fetches a single request along with its chronological, non-destructive audit history log.

  - Success Return (200 OK): Nested JSON object reflecting current status and tracking arrays.

- PUT /api/requests/:id/status (Update Request Status)

  - Responsibility: Processes state changes (e.g., Assigned → In Progress) through transactional state-machine rules and fires local Observers.

  - Payload: { "status": "In Progress", "comment": "Plumber dispatched to site" }

  - Success Return (200 OK): Updated request record confirming state mutation.

### Edge Security Boundary & Authorization Model

To satisfy the privacy requirements of ASR-1 (Authenticated Access to Personal/Unit Data), security is built directly into the integration boundary via stateless JSON Web Tokens (JWT).

- Token Transport: Clients must transmit a valid token inside the Authorization: Bearer <JWT_TOKEN> header for every operational endpoint.

- Edge Middleware: The API presentation layer intercepts incoming requests using an Express authentication middleware pipeline. Unauthenticated or malformed requests are terminated at the boundary, returning a 401 Unauthorized or 403 Forbidden response before reaching the inner service layers.

- Context Injection: Upon token validation, the middleware extracts the encrypted identity and role metadata (Resident, Staff, or Managing Agent) and injects it directly into the request execution context, ensuring the submittedBy data fields are structurally bulletproof.

### System Validation & Boundary Error Behaviors

The integration layer enforces strict input sanitization and schema verification before passing payloads downstream.

- Schema Enforcement: Missing mandatory parameters (such as category or description during submission) trigger an immediate 400 Bad Request containing an explicit validation payload outlining the missing fields.

- Structural Error Mappings: Internal exceptions are trapped gracefully to prevent runtime crash states or database leak exposures:

| HTTP Status Code | Scenario | Trigger Condition | Response Payload Example |
| --- | --- | --- | --- |
| 400 Bad Request | Input Validation Failure | Missing mandatory field or invalid enum string supplied. | {"error": "Validation Failed", "missing": ["location"]} |
| 401 Unauthorized | Missing Credentials | Request lack an explicit HTTP Authorization header entirely. | {"error": "Authentication token required"} |
| 403 Forbidden | Privilege Violation | Resident attempts to call a staff-only status mutation endpoint. | {"error": "Access Denied: Insufficient permissions"} |
| 404 Not Found | Missing Entity Target | Client requests a specific tracking ticket ID that does not exist in storage. | {"error": "Requested ticket record not found"} |
| 422 Unprocessable | State Machine Violation | Staff member tries to move a ticket from "Closed" backward to "New". | {"error": "Invalid state transition requested"} |

### Localized Evolution & Future Versioning Strategy

Because the backend is configured as a monolithic runtime environment, changes to these interfaces do not cause distributed version synchronization errors across the network.

To protect existing frontend installations from breaking as development advances into Milestone 3, all core operational API contracts will follow a strict URI prefix path structure (/api/v1/requests). Any destructive modifications to the payload schemas or data structures will result in the deployment of an isolated /api/v2/ routing tier, preserving backward compatibility for legacy system workflows.

# Deployment Compatibility

# End-to-End Trace: FR-001 (Resident Submits Request)

## Overview

This section traces FR-001 (Resident shall submit a request with category, description, and unit/location) through every layer of the M2 engineering baseline: from requirement statement through ASRs, architecture responsibility, data decisions, design patterns, technology choices, actual application code structure, and initial verification evidence.

By end of M3, the test code shown here will be implemented; by M2, the structure and mock tests demonstrate that the team understands how FR-001 will be built and what verification will prove it works.

## 1. Requirement Statement

ID: FR-001
Type: Functional
Requirement: Resident shall submit a request with category (Maintenance/Security/Common Area/Lost Property), description, and unit/location.
Source: Resident capability (M1 Stakeholder Analysis)
Priority: High

Acceptance Criteria (from M1):

Given a logged-in resident, when they submit a request with category, description, and unit/location completed, then the system creates a request with status "New", a unique reference number, and default severity "Low" unless otherwise selected.

Why This Matters:

- FR-001 is the entry point for all service requests; without submission, nothing else happens.

- It touches all architectural layers: API (user submission) → Service (domain logic) → Persistence (database storage).

- It demonstrates both the Factory pattern (ADR-DP-002) and foundational data integrity (ASR-1 & ASR-2).

## 2. Architecturally Significant Requirements (ASRs) Driving FR-001

ASR-1: Centralized Authentication & RBAC

Statement: Only authenticated residents/staff shall access request details containing unit numbers or personal info.

FR-001 Implication:

- The API endpoint POST /api/requests must validate that the caller is an authenticated resident.

- The resident's identity (from JWT token or session) is extracted and stored as submittedBy on the request.

- No request can be created without authentication; unit numbers are never exposed to unauthenticated users.

Design Decision: Middleware in the API layer (before RequestService.create() is called) validates the request bearer token and extracts the resident ID.

ASR-3: Severity-Based Prioritization & Real-Time Notification

Statement: Safety-critical requests flagged "High" severity shall be visibly distinguished from routine requests in the staff queue.

FR-001 Implication:

- Every request has a severity field (Low/Medium/High; defaults to "Low" per acceptance criteria).

- The ServiceRequest table includes a severity column with enum constraint.

- When a resident submits a request with severity="High", it is immediately visible in the staff queue (via Observer pattern, handled in ADR-DP-001).

Design Decision: Base Request class (ADR-DP-002, Factory) defaults severity to "Low" unless resident explicitly sets it; API layer accepts optional severity parameter.

## 3. Architecture Responsibility (Per ADR-ARCH-001: Monolith with Layered Structure)

FR-001 execution flows through three architectural layers:

3.1 Presentation Layer (API Boundary)

Responsibility: HTTP request/response handling, input validation, authentication.

Component: /src/api/requestController.js

What FR-001 Proves Here:

- ✓ Endpoint exists and is protected by authentication middleware.

- ✓ Payload is validated (category, description, location required).

- ✓ Request is passed to the Service Layer.

- ✓ Response includes the created request (with reference number, status, etc.).

3.2 Application/Service Layer (Domain Logic)

Responsibility: Business logic, state transitions, pattern application (Factory + Observer).

Component: /src/services/RequestService.js

What FR-001 Proves Here:

- ✓ Factory pattern is applied: factory.create(category, payload) encapsulates category-specific logic.

- ✓ Severity defaults to "Low" (per acceptance criteria).

- ✓ Immutable fields are set: status="New", createdAt, unique ID.

- ✓ Observers are notified for high-severity requests (ASR-3).

3.3 Persistence Layer (Data Access & Transactions)

Responsibility: Database operations, transaction management, ACID guarantees.

Component: /src/persistence/RequestDAO.js (or Supabase client wrapper)

What FR-001 Proves Here:

- ✓ ServiceRequest table exists with all required fields.

- ✓ Severity column has enum constraint; defaults to "Low" at database level (defense in depth).

- ✓ Unique reference number is generated (via trigger or application logic).

- ✓ Status defaults to "New".

- ✓ Indexes on severity and status support ASR-4 (performance) and ASR-3 (prioritization).

## 4. Data Decision (Link to ADR-DATA-001)

From ADR-DATA-001:

The ServiceRequest entity owns requests submitted by residents. Each request is immutable once created; status transitions are appended as separate history records (NFR-004). Severity is an enum with three values (Low, Medium, High) and defaults to Low at both application and database levels.

FR-001 Implication:

- When FR-001 creates a request, the application layer (Factory) and database layer (table constraint) both enforce severity="Low" default.

- This is a defense-in-depth principle: if the application layer fails to set a default, the database does it anyway.

- The request is immutable; future status changes are handled by FR-002 (updates) + ADR-DP-001 (Observer notifications).

Traceability:

- Requirement → RTM → ADR-DATA-001 → Database schema (DDL above) → Test (§5 below)

## 5. Design Pattern Decision (Link to ADR-DP-002: Factory Pattern)

From ADR-DP-002:

The Factory pattern (RequestFactory) encapsulates category-specific creation logic. Each category (Maintenance, Security, CommonArea, LostProperty) has its own RequestCreator subclass, which validates category-specific fields and instantiates the appropriate Request subclass.

FR-001 Implication:

- When a resident submits a request with category="Maintenance", RequestFactory.create("Maintenance", payload) is called.

- The Factory looks up MaintenanceRequestCreator and delegates to it.

- MaintenanceRequestCreator validates Maintenance-specific fields (e.g., faultType) and instantiates MaintenanceRequest (extends Request).

- The base Request class (parent of all category-specific classes) applies the severity default ("Low").

Code Structure:

What FR-001 Proves Here:

- ✓ Category-specific creation is encapsulated in Factory.

- ✓ Base Request class enforces severity default.

- ✓ Each creator validates its category-specific fields.

- ✓ Open/Closed Principle: adding a new category means adding a new RequestCreator; existing code is not modified.

## 6. Technology Decision (Link to Tech Stack ADR)

From Tech Stack ADR (Done by you + Johni, §5.5):

- Frontend: React SPA (form submission, client-side validation)

- Backend: Node.js + Express.js (HTTP API, middleware, service orchestration)

- Database: Supabase PostgreSQL (ACID transactions, enum constraints, row-level security)

FR-001 Implication:

- React form on /submit-request page; user fills category, description, location, optional severity.

- Form validation (React) checks required fields; optional severity defaults to nothing (API defaults it to "Low").

- POST to /api/requests (Express endpoint) with Authorization: Bearer <token> header.

- Express middleware authenticates request; Express router calls requestController.

- RequestController → RequestService → RequestFactory → DB.

- Response: 201 Created with full request object (id, referenceNumber, status, severity, etc.).

## 7. Application Artefacts (Code Skeleton Evidence)

By M2, the following files exist in the repository with structure/skeleton code:

| Module | Path | Evidence |
| --- | --- | --- |
| API Controller | /src/api/requestController.js | POST /api/requests endpoint skeleton; authenticateResident middleware; validateRequestPayload; delegates to RequestService.createRequest() |
| Request Service | /src/services/RequestService.js | createRequest(payload) method; instantiates Factory; calls Persistence; notifies Observers |
| Request Factory | /src/services/RequestFactory.js | create(category, payload) method; registry mapping category → creator; delegates to correct creator |
| Base Request Class | /src/services/requestTypes/Request.js | Constructor with severity default ("Low"); status default ("New"); abstract validate() method |
| Maintenance Request | /src/services/requestTypes/MaintenanceRequest.js | Extends Request; adds faultType field; implements validate() |
| Security Request | /src/services/requestTypes/SecurityRequest.js | Extends Request; adds incidentTime, threatLevel fields; implements validate() |
| Common Area Request | /src/services/requestTypes/CommonAreaRequest.js | Extends Request; adds affectedArea field; implements validate() |
| Lost Property Request | /src/services/requestTypes/LostPropertyRequest.js | Extends Request; adds itemDescription, dateLastSeen fields; implements validate() |
| Request DAO | /src/persistence/RequestDAO.js | saveRequest(request) method; wraps Supabase insert; returns persisted object |
| Database Migration | /db/migrations/001_create_service_request.sql | CREATE TABLE ServiceRequest with all columns, constraints, indexes |
| API Tests | /test/api/requests.test.js | Test stubs for POST /api/requests endpoint |
| Service Tests | /test/services/RequestService.test.js | Test stubs for createRequest() method |
| Factory Tests | /test/services/RequestFactory.test.js | Test stubs for Factory.create() and category-specific logic |

GitHub Evidence:

- Progressive commits on feature branch (e.g., docs/m2-section-4-architecture).

- Pull Request showing these files being added/modified with peer review comments.

- Each file has docstrings explaining its role in FR-001.

## 8. Initial Verification Evidence (Test Titles)

This section shows the tests that will be implemented in M3. M2 includes test structure and pseudocode to prove the team understands how FR-001 will be verified.

Test Suite 1: Factory Pattern & Severity Default

Test File: /test/services/RequestFactory.test.js

Test Purpose: Verify that RequestFactory.create() applies severity default ("Low") per ADR-DP-002.

Test Suite 2: API Endpoint (Request Submission)

Test File: /test/api/requests.test.js

Test Purpose: Verify that POST /api/requests endpoint handles FR-001 submission correctly, including authentication and response format.

Test Suite 3: Service Layer (RequestService.createRequest)

Test File: /test/services/RequestService.test.js

Test Purpose: Verify that RequestService.createRequest() orchestrates Factory, Persistence, and Observers correctly.

Test Suite 4: Database & Persistence

Test File: /test/persistence/RequestDAO.test.js

Test Purpose: Verify that DAO persists request to Supabase with correct schema, defaults, and constraints.

Summary: How FR-001 is Verified

By end of M3, these tests will be implemented in full (not mocks). The M2 test titles and purpose descriptions above demonstrates:

- ✓ Factory correctly applies severity default — Test Suite 1

- ✓ API endpoint handles submission, authentication, and response — Test Suite 2

- ✓ Service layer orchestrates Factory, Persistence, Observers — Test Suite 3

- ✓ Database schema enforces constraints and uniqueness — Test Suite 4

Coverage:

- Happy path: Resident submits valid request → system creates with status="New", severity="Low", unique ref#.

- Negative paths: Missing fields, unauthenticated access, duplicate ref#, invalid enum values.

- Pattern application: Factory delegates correctly; Observers notify for high-severity; ACID transaction wraps persistence.

# Architecture, Technology & Initial Design Baseline Sign-off

# Testing

## Test design and results for factory unit tests

This document records the design and results of the unit-level verification of the request-creation logic (RequestFactory, ADR-DRP-002), which supports FR-001 and FR-011. Each test documented (RF-01 to RF-10) states its engineering basis, the reason for selection, and the technique used (mainly equivalence partitioning) and aspecific input. The expected result was derived from the requirements, acceptance criteria and design decisions and was written and committed before the tests were executed, so a result is evidence only if it could have failed. Where a test rests on a team rule not yet in the baseline Milestone 1 requirements, this is stated and logged as a clarification. Actual results are recorded separately with an interpretation of what each result demonstrates and what it does not prove.These tests verify factory behaviour only, so FR-001 and FR-011 are recorded as partially verified until integration and E2E evidence.

### Table A: test design (RF-01 to RF-10)

| ID | Basis (type) | Why selected | Technique and partition | Input | Expected result |
| --- | --- | --- | --- | --- | --- |
| RF-01 | FR-001 Acceptance Criteria (AC): "creates a request with status "New" ...and default severity "Low" unless otherwise selected (Req) | Core success path. The default is what staff see first. | Equivalence Partitioning (EP): valid request, severity omitted | Maintenance; description, location, faultType set; no severity | Accepted; category Maintenance; status New; severity Low |
| RF-02 | FR-011: "set or view a severity flag (Low/Medium/High)" (Req, partial: its AC about visual distinction is not tested here) | High-priority requirement. Losing a High flag defeats the prioritisation purpose behind ASR-3 | Equivalence Partitioning (EP): valid explicit severity | Maintenance request with severity High | Accepted; severity stays High |
| RF-03 | FR-011: the valid values are Low/Medium/High (Req) | HKeeps junk severity values out of storage and the staff queue | Equivalence Partitioning (EP): invalid severity value | Maintenance request with severity Urgent | Rejected with a ValidationError naming severity; no request created |
| RF-04 | ADR-DP-002 category-specific validation; faultType is not in Milestone 1 (Assumption) | A missing mandatory category field is the commonest bad submission | Equivalence Partitioning (EP): missing category-specific field | Maintenance; description and location set; no faultType | Rejected with a ValidationError naming faultType |
| RF-05 | Team rule: an incident time cannot be in the future (Assumption) | Negative case on a safety category; bad times corrupt the incident record | Equivalence Partitioning (EP): invalid (future) date | Security; incidentTime = now + 24 h; threatLevel set; common fields valid | Rejected with a ValidationError naming incidentTime |
| RF-06 | Team rule: Common Area requests need areaName (Assumption) | Negative case for another category-specific rule | Equivalence Partitioning (EP): missing category-specific field | Common Area; description and location set; no areaName | Rejected with a ValidationError naming areaName |
| RF-07 | FR-001: category is one of "Maintenance/Security/Common Area/Lost Property (Req); itemName and dateLastSeen are team rules (Assumption) | Confirms the fouth category works through the factory | Equivalence Partitioning (EP): valid Lost Property | itemName keys; dateLastSeen 2020-01-01; description and location set | Accepted; category Lost Property; status New |
| RF-08 | FR-001: category must be one of the four listed (Req) | Unsupported categories must not enter the system | Equivalence Partitioning (EP): invalid category | Category Pets; common fields valid | Rejected with a ValidationError naming unknown category |
| RF-09 | FR-001 AC: "with category description and unit/location completed" (Req) | The mandatory common field applies to every category. This test comes from satisfying the AC and exposed a real defect, because the code originally enforced location only for Maintenance | Equivalence Partitioning (EP): missing mandatory common field (location) | Common Area; description and areaName set; no location | Rejected with a ValidationError naming location |
| RF-10 | FR-001 AC: description must be "completed" (Req) | The second mandatory common field. Whitespace-only counts as not completed | Equivalence Partitioning (EP): blank mandatory field (description) | Maintenance; description " "; location and faultType set | Rejected with a ValidationError naming "description" |

These tests verify creation and validation at factory level only. “Unique reference number” (FR-001) and “visually distinguished in the staff queue” (FR-011) are not verified here; they need persistence, API and UI evidence.

## Test results for JWT middleware

### Test 1

| Test ID | Test Case Description / Input Context | Core File Targeted | Expected Result (Derived Before Run) | Actual Result (Observed) | Status |
| --- | --- | --- | --- | --- | --- |
| TC-AUTH-001 | Call GET /api/requests without injecting an HTTP Authorization header. | auth.middleware.js | HTTP 401 Unauthorized Body: "Access denied. No authentication token provided." | HTTP 401 Unauthorized (Matches expected) | PASS |
| TC-AUTH-002 | Call GET /api/requests providing a malformed or broken token string formatting structure. | auth.middleware.js | HTTP 403 Forbidden Body: "Invalid token format. Expected 'Bearer '." | HTTP 401 Unauthorized | FAIL |
| TC-AUTH-003 | Execute GET /api/requests utilizing a token signed with an invalid key omitted from .env. | auth.middleware.js .env | HTTP 403 Forbidden Signature check fails mathematically against the system environment. | HTTP 403 Forbidden (Matches expected) | PASS |
| TC-AUTH-004 | Call POST /api/auth/login using standard credentials to return a clean signed JSON Web Token. | app.js | HTTP 200 OK Returns an object container with an encrypted payload string token. | HTTP 200 OK (Matches expected) | PASS |
| TC-AUTH-005 | Call GET /api/requests utilizing a valid token containing a verified resident identity. | RequestService.js | HTTP 200 OK Permits downstream operation to extract and build historical profile items. | HTTP 200 OK (Matches expected) | PASS |
| TC-AUTH-006 | Call admin endpoint /api/admin/system-settings using an authenticated token carrying a "resident" role. | auth.middleware.js | HTTP 403 Forbidden Body: "Access denied. You do not have the required permissions..." | HTTP 403 Forbidden (Matches expected) | PASS |
| TC-AUTH-007 | Call admin endpoint /api/admin/system-settings using an authenticated token carrying an "admin" role. | auth.middleware.js | HTTP 200 OK Allows process pipeline execution to successfully execute system modifications. | HTTP 200 OK (Matches expected) | PASS |

### Failure Analysis

Test 2 failed, exposing an error in how malformed requests are handled. After conducting a root cause analysis, we have found the affected (old) code block:

The line const token = authHeader && authHeader.split(' ')[1]; expected the request string to contain spaces for the split. When TC-AUTH-002 sent a string with no spaces, the token resulted in an array with only one item. Index [1] becomes undefined, which triggers the !token condition in the if statement responsible for handling no token, sending back 401 instead of the expected 403.

### Fix applied

This code was implemented which explicitly checks for the length of the resulting array after the split. If it only contains one item, this block triggers. It is not the same as having no token at all, merely a malformed one which doesn't have the expected values the code needs to continue without error.

### Test 2

| Test ID | Test Case Description / Input Context | Core File Targeted | Expected Result (Derived Before Run) | Actual Result (Observed) | Status |
| --- | --- | --- | --- | --- | --- |
| TC-AUTH-001 | Call GET /api/requests without injecting an HTTP Authorization header. | auth.middleware.js | HTTP 401 Unauthorized Body: "Access denied. No authentication token provided." | HTTP 401 Unauthorized (Matches expected) | PASS |
| TC-AUTH-002 | Call GET /api/requests providing a malformed or broken token string formatting structure. | auth.middleware.js | HTTP 403 Forbidden Body: "Invalid token format. Expected 'Bearer '." | HTTP 403 Forbidden (Matches expected) | PASS |
| TC-AUTH-003 | Execute GET /api/requests utilizing a token signed with an invalid key omitted from .env. | auth.middleware.js .env | HTTP 403 Forbidden Signature check fails mathematically against the system environment. | HTTP 403 Forbidden (Matches expected) | PASS |
| TC-AUTH-004 | Call POST /api/auth/login using standard credentials to return a clean signed JSON Web Token. | app.js | HTTP 200 OK Returns an object container with an encrypted payload string token. | HTTP 200 OK (Matches expected) | PASS |
| TC-AUTH-005 | Call GET /api/requests utilizing a valid token containing a verified resident identity. | RequestService.js | HTTP 200 OK Permits downstream operation to extract and build historical profile items. | HTTP 200 OK (Matches expected) | PASS |
| TC-AUTH-006 | Call admin endpoint /api/admin/system-settings using an authenticated token carrying a "resident" role. | auth.middleware.js | HTTP 403 Forbidden Body: "Access denied. You do not have the required permissions..." | HTTP 403 Forbidden (Matches expected) | PASS |
| TC-AUTH-007 | Call admin endpoint /api/admin/system-settings using an authenticated token carrying an "admin" role. | auth.middleware.js | HTTP 200 OK Allows process pipeline execution to successfully execute system modifications. | HTTP 200 OK (Matches expected) | PASS |

### Verification summary

All acceptance criteria are now met. This branch is ready for review.

## Test results for database persistence

Component: RequestService.js / Supabase PostgreSQL Executed By: Jimmy Baloyi Date: 15 October 2026

| Test Case ID | Description | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| TC-DB-001 | Valid Status Transition & OCC Check | Status successfully updates to 'Assigned', version integer increments natively, and a history row is atomically logged. | Valid transition logged, version incremented natively. | PASS |
| TC-DB-002 | Invalid State Transition | System rejects transition to an illegal state (e.g., 'InvalidState'), aborts the transaction, and rolls back with no partial writes. | Invalid state transition rolled back, no partial data written. | PASS |
| TC-DB-003 | Stale OCC Update (Concurrency Conflict) | System rejects the update when the passed client version does not match the database version to prevent lost updates. | Stale OCC update rejected with concurrency conflict error. | PASS |
| TC-DB-004 | Database Migration (migrate.js) | System generates the strict schema, enums, and JSONB columns on the cloud Supabase instance. | Schema generated successfully with zero errors. | PASS |
| TC-DB-005 | Database Seeding (seed.js) | System safely injects 1,000 baseline requests while satisfying all foreign key constraints. | 1,000 records persisted successfully. | PASS |
| TC-DB-006 | Observer Registration (app.js) | AuditHistoryObserver and DashboardCountsObserver successfully register at service boot. | Console confirms observers registered at service start. | PASS |

Summary: 6/6 Critical Release Criteria Satisfied Successfully.

## Performance & Load testing

Component: GET /api/requests (List/Filter View) Executed By: Jimmy Baloyi Target: < 3000ms Average Latency (NFR-005) Tool Used: Autocannon (npx autocannon -c 100 -d 10)

| Test Case ID | Description | Connections | Duration | Expected Latency | Actual Avg Latency | Status |
| --- | --- | --- | --- | --- | --- | --- |
| TC-PERF-001 | High-volume concurrent read access on 1,000 seeded requests. | 100 concurrent | 10 seconds | < 3000ms | 2377.07ms | PASS |

Summary: The list view endpoint successfully handles 100 concurrent connections well below the 3-second threshold, satisfying NFR-005

# AI Usage Register

The AI Usage Register and declarations can be found in /docs/declarations/AI_register of the GitHub repo.