Project Engineering Document v2.0

by

Full Course Meal in the Back of the Class

Karabo Masoka (601644)

Jimmy Junior Baloyi (601713)

Johni Kruger (601710)

Module: Software Engineering 381

Course code: SEN381

Project milestone number: 2

Lecturer’s name: Tendai Mkwaira

Date of submission: 30/09/2026

Table of Contents

Problem Statement	3

Stakeholder Analysis	3

Scope Baseline	4

In-Scope	4

Out of Scope	5

Future Scope	5

Requirements Set	5

Acceptance Criteria	8

Requirements Traceability Matrix (RTM)	9

Constraints Analysis & Architectural Trade-offs	11

Core Engineering Constraints Baseline	11

System Trade-Off Analysis	12

Initial Project Risk Register	13

Forward Engineering Considerations	17

# Problem Statement

Wonderpark Estates Residential Complex currently manages resident service requests maintenance faults (plumbing, electrical and lifts), security concerns (broken gates, faulty cameras, suspicious activity), common-area issues (pool, garden, parking), and lost property - through a fragmented mix of WhatsApp messages to the managing agent, phone calls to the security desk, and handwritten logs at the guardhouse. This issue causes requests to be duplicated, forgotten, or routed to the wrong person; residents have no way to check whether a reported issue is being handled; the managing agent struggles to prioritise urgent safety issues (such as a broken perimeter gate) over cosmetic issues (e.g. a garden hose left out); and management have no reliable record for accountability, budgeting or reporting to the body corporate at AGMs.

CivicConnect will give Wonderpark Estates a single controlled platform for residents, security and maintenance staff, and management to submit, track, and resolve service requests - improving response time on safety-relevant issues, giving residents visibility, and giving management defensible reporting data.

Business Value - faster resolution of safety-critical issues, an auditable record for body corporate accountability and levy-funded maintenance decisions, reduced friction for residents, clearer workload visibility for maintenance and security staff.

# Stakeholder Analysis

| Stakeholder | Role/Interest | Influence | Key Needs |
| --- | --- | --- | --- |
| Resident/Homeowner | Submits requests, wants issues fixed | Medium | Easy submission, status visibility, timely feedback |
| Tenant (renting resident) | Same as resident, but may need landlord or agent involved | Low-Medium | Same as above, plus clarity on who is responsible for what (owner vs body corporate) |
| Security Guard/Staff | Logs incidents at the gate, first point of contact for many issues | Medium | Quick logging on shift, clear escalation path for urgent items |
| Maintenance Staff | Resolves physical faults (plumbing, electrical, common areas) | Medium | Clear queue, priority/location info, ability to close out jobs |
| Managing agent/Trustee | Oversight, budgeting, accountability to body corporate | High | Reporting on open/overdue/resolved, cost visibility, audit trail |
| Body corporate/Trustee Committee (indirect stakeholder) | Approves budget, reviews management performance | High (indirect) | Periodic reporting; not a daily platform user |

# Scope Baseline

## In-Scope

- Residents submit service requests with category (Maintenance / Security / Common Area / Lost Property), description, and unit/location.

- Residents view status and full history of their own submitted requests.

- Security/Maintenance staff view, filter, and sort requests relevant to them.

- Staff assign/accept ownership of a request.

- Staff update request status through controlled transitions (New → Assigned → In progress → Resolved → Closed)

- Staff record comments/actions taken on a request

- Requests carry a category and severity flag (Low/Medium/High) to distinguish safety-critical issues (broken gate, faulty intercom) from routine ones (garden light out)

- Managing Agent view open/overdue/resolved/closed counts by category and severity

- Managing Agent view request history for reporting purposes (e.g. body corporate AGM reporting)

- Unique reference number generated per request.

## Out of Scope

- Native mobile app (web-responsive only)

- Levy/payment queries or any financial transaction handling

- Integration with external estate access-control/boom-gate hardware

- SMS notifications (in-app/email only)

- Visitor/guest management (separate concern from service requests)

## Future Scope

- Multi-tenant support for multiple residential complexes under different managing agents.

- Automated request routing or AI based categorisation

- SLA-based auto-escalation of overdue high-severity requests.

- Resident-facing analytics/dashboard beyond basic status/history view

# Requirements Set

| ID | Type | Requirement | Source | Priority |
| --- | --- | --- | --- | --- |
| FR-001 | Functional | Resident shall submit a request with category (Maintenance/Security/Common Area/Lost Property), description, and unit/location | Resident capability | High |
| FR-002 | Functional | Security/Maintenance staff shall update request status through defined transitions | Staff capability | High |
| FR-003 | Functional | Resident shall view status and history of their own submitted requests | Resident capability | High |
| FR-004 | Functional | System shall notify resident in-app when their request's status changes | Resident capability ("meaningful feedback") | Medium |
| FR-005 | Functional | Staff shall search/filter/sort requests by category, severity, status, date, or assignee | Staff capability | High |
| FR-006 | Functional | Staff shall assign or accept ownership of a request | Staff capability | High |
| FR-007 | Functional | Staff shall record comment/actions taken on a request | Staff capability | Medium |
| FR-008 | Functional | Managing Agent shall view counts of open/overdue/resolved/closed requests | Management capability | High |
| FR-009 | Functional | Managing Agent shall view requests grouped by category and severity | Management capability | Medium |
| FR-010 | Functional | System shall assign a unique reference number to every submitted request | Implied (traceability) | High |
| FR-011 | Functional | Resident/Staff shall set or view a severity flag (Low/Medium/High) on a request | Business need (prioritisation, from stakeholder conflict) | High |
| NFR-001 | Security | Only authenticated residents/staff shall access request details containing unit numbers or personal info | Security constraint | High |
| NFR-002 | Reliability | Safety-critical requests (e.g. broken perimeter security) flagged "High" severity shall be visibly distinguished from routine requests in the staff queue | Business need (prioritisation) | High |
| NFR-003 | Usability | A first-time resident shall submit a request in under 3 minutes | Business Need | Medium |
| NFR-004 | Reliability | Request status changes shall never be silently overwritten - history preserved | Accountability need | High |
| NFR-005 | Performance | Request list views shall load within 3 seconds under normal load (indicative - refine once hosting is chosen) | Quality constraint | Low |
| NFR-006 | Maintainability | Data model shall associate all requests/users with a single complex entity, to avoid architectural rework if multi-tenant support is added later | Forward Engineering Consideration (deferred multi-tenancy) | Medium |

# Acceptance Criteria

| Req ID | Criteria |
| --- | --- |
| FR-001 | FR-001: Given a logged-in resident, when they submit a request with category, description and unit/location completed, then the system creates a request with status "New", a unique reference number, and default severity "Low" unless otherwise selected. |
| FR-002 | FR-002: Given a request assigned to a staff member, when they select a valid next status, then the system updates the status and records the timestamp and user who made the change. |
| FR-003 | FR-003: Given a logged-in resident, when they open "My Requests", then they see all their submitted requests with current status and a chronological history of changes. |
| FR-004 | FR-004: Given a request whose status changes, when the change is saved, then the submitting resident receives an in-app notification within the same session or on next login. |
| FR-005 | FR-005: Given a staff member viewing the request queue, when they apply a filter (e.g. severity = High), then only matching requests are displayed. |
| FR-006 | FR-006: Given an unassigned request, when an authorised staff member selects "Accept", then the request's assignee field updates and it no longer appears in the unassigned queue. |
| FR-007 | FR-007: Given an assigned request, when staff add a comment or action note, then it is appended to the request's visible history with timestamp and author. |
| FR-008 | FR-008: Given a managing agent viewing the dashboard, when they select a date range, then counts of open/overdue/resolved/closed requests for that range are displayed. |
| FR-009 | FR-009: Given a managing agent viewing the Requests View, when they select "Group by category" or "Group by severity", then requests are displayed grouped under the selected with counts per group. |
| FR-010 | FR-010: Given any new request submission, when it is saved, then the system generates a reference number unique across all requests. |
| FR-011 | FR-011: Given a resident or staff member creating/editing a request, when they set severity to High, then the request is visually distinguished (e.g. flagged/highlighted) in the staff queue. |
| NFR-001 | NFR-001: Given an unauthenticated user, when they attempt to access a request detail page directly by URL, then the system denies access and redirects to login. |
| NFR-002 | Overlaps with FR-011 |
| NFR-003 | NFR-003: Given a first-time resident with no prior training, when they submit a request from landing on the submission form to confirmation, then the process shall take under 3 minutes in a usability test with a representative user. |
| NFR-004 | NFR-004: Given a request whose status is changed, when the change is saved, then the previous status and timestamp remain visible in the request's history log (not deleted or overwritten). |
| NFR-005 | NFR-005: Given a request list view is loaded under normal conditions (e.g. up to 200 active requests), when a user navigates to it, then the page shall render within 3 seconds. |

# Requirements Traceability Matrix (RTM)

| Req ID | Source/Stakeholder | Acceptance Criteria | Design (to be determined) | Test (to be determined) | Baseline Note | ASR link | Architecture / Layer Allocation | Design Pattern/Decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Resident | Request created with category, description, location, status "New", ref#, default severity "Low" | - | - | - | ASR-1, ASR-3 | API (endpoint) + Service (RequestFactory) | Factory Pattern (RequestFactory.create) |
| FR-002 | Staff | Staff updates status through valid transitions; timestamp and actor recorded | - | - | - | ASR-2 | API + Service (state-machine rules, §4.1 baseline review) + Persistence (transaction) | Observer Pattern (status change notifies) + ACID transaction |
| FR-003 | Resident | Logged-in resident see all their submitted requests with current status and a chronological history of changes | - | - | - | - | API + Persistence (query) | - |
| FR-004 | Resident (feedback need) | Resident notified in-app when request status changes | - | - | - | ASR-3 | Service (ResidentNotificationObserver) | Observer (ResidentNotificationObserver) |
| FR-005 | Staff | "Given a staff member viewing the request queue only views matching requests are displayed based on filter applied | - | - | - | - | API + Persistence (query/index) | - |
| FR-006 | Staff | An unassigned request updates when selected "Accept" by an authorised staff member, being removed from unassigned queue | - | - | - | - | API + Service | - |
| FR-007 | Staff | An assigned request appends with visible history with timestamp and author when commented or given an action note | - | - | - | - | API + Service + Persistence | - |
| FR-008 | Managing Agent | Dashboard shows open/overdue/resolved/closed counts | - | - | - | ASR-3, ASR-4 | Service (DashboardCountObserver) + Persistence | Observer (DashboardCountsObserver) |
| FR-009 | Managing Agent | Requests display in filtered groups when selected "Group by category" or "Group by severity" | - | - | - | - | Persistence (query) | - |
| FR-010 | Implied (traceability) | A unique reference number is assigned on a new request submission | - | - | - | - | Service + Persistence | - |
| FR-011 | Business Need (stakeholder conflict) | Severity flag (Low/Medium/High) set/viewed; High flagged visibly | - | - | Updated (M2) | ASR-3 | Service (Factory + Observer trigger) + Persistence (field) | Factory Pattern (default severity in base Request) |
| NFR-001 | Security constraint | System denies access to unauthenticated users | - | - | - | ASR-1 | API - auth middleware | - |
| NFR-002 | Business need | Drafted | - | - | Updated (M2) | ASR-3 | Service (Factory + Observer trigger) + Persistence (field) | - |
| NFR-003 | Business need | First-time users are given 3-minute usability test | - | - | - | - | Frontend/UI concern - not architecture-layer allocated | - |
| NFR-004 | Accountability need | Status changes never silently overwritten; history preserved | - | - | - | ASR-2 | Persistence (AuditHistoryObserver + ACID transaction boundary) | Observer (AuditHistoryObserver) + ACID transaction |
| NFR-005 | Quality need | Request list page renders within 3 seconds in navigation | - | - | Pending — see §5.5 | ASR-4 | Persistence (indexing strategy) | - |
| NFR-006 | Forward Engineering Consideration | still needed | Data model shall associate all requests/users with a single complex_id entity, enforcing single-complex scope at the database level, to avoid architectural rework if multi-tenant support is added later. Verified at Milestone 2 design review: all requests and user records include complex_id foreign key; no query or mutation operates outside complex scope. | - | Pending — see §5.4 | - | Persistence (data model) | - |

# Requirements Traceability Matrix (RTM) contd.

| Req ID | Implementation evidence | Verification | Development Status |
| --- | --- | --- | --- |
| FR-001 | /src/services/RequestFactory.js, /src/services/requestTypes/*.js | Test Suite 1–4 (API, Service, Factory, DAO mocks; full implementation M3) | In Development |
| FR-002 | /src/services/RequestService.updateStatus(), /src/services/observers/*.js | - | In Development |
| FR-003 | - | - | - |
| FR-004 | /src/services/observers/ResidentNotificationObserver.js | - | Planned |
| FR-005 | - | - | - |
| FR-006 | - | - | - |
| FR-007 | - | - | - |
| FR-008 | /src/services/observers/DashboardCountsObserver.js | - | Planned |
| FR-009 | - | - | - |
| FR-010 | - | - | - |
| FR-011 | /src/services/requestTypes/Request.js, Factory applies default | - | In Development |
| NFR-001 | - | - | - |
| NFR-002 | - | - | - |
| NFR-003 | - | - | - |
| NFR-004 | /src/services/observers/AuditHistoryObserver.js, ADR-DATA-001 | - | In Development |
| NFR-005 | - | - | - |
| NFR-006 | - | - | - |

# Constraints Analysis & Architectural Trade-offs

## Core Engineering Constraints Baseline

| Constraint Type | Formal Statement | Engineering Implication |
| --- | --- | --- |
| Schedule | The project must progress through four predefined SEN381 milestones within a fixed academic delivery window; no deadline extensions are possible. | Wonderpark Estates' scope must be sized strictly to what three student engineers can design, verify, test, and document per milestone. The team must resist scope creep beyond the core residential-complex ticketing baseline. |
| Cost & Resources | Zero software procurement budget; the team must rely exclusively on free or community hosting, database, and CI/CD service tiers. | Must rigorously document free-tier operational limits (memory caps, compute throttling, execution quotas) and project the true operational expenditure if Wonderpark Estates were to deploy commercially. |
| Quality | Core Non-Functional Requirements (usability, auditability, reliability) must be measurable and verifiable, not merely claimed. | Acceptance criteria defined in Person A's baseline must remain quantifiable (e.g., deterministic status transitions, exact response latency thresholds) so they can be validated via automated test suites in Milestone 3. |
| Security | Security is a lifecycle-wide constraint enforced from the beginning throughout, not an operational add-on. | Requirements must explicitly flag where residents' unit numbers, contact numbers, and maintenance records appear (NFR-002) so that Milestone 2 architecture incorporates boundary validation and authorization models from day one. |
| Scope | Committed scope must be baselined in PED v1.0; no informal or unrecorded feature expansion is permitted. | Any requirement or capability proposed after baseline sign-off (e.g., third-party contractor dispatch engines, multi-tenancy) mandates a formal Engineering Change Request with trade-off impact analysis. |

## System Trade-Off Analysis

Deliberate Scope Exclusion: Wonderpark Estates' CivicConnect deployment deliberately excludes integrated levy/payment processing and multi-tenant estate management.

Constraint Interaction: Schedule & Team Capacity Security Attack Surface & Verification Rigor

Defensible Engineering Rationale:

Both payment gateways and multi-tenant isolation materially expand the system's security surface (financial regulatory compliance, complex tenant-isolation bugs) and schedule risk beyond what three engineers can control, test, and defend within the SEN381 timeline. A smaller, fully controlled, and rigorously verified engineering baseline demonstrates significantly higher software engineering maturity than a bloated, defect-prone application.

# Initial Project Risk Register

Scoring Model: Likelihood (Low, Med, High), Impact (Low, Med, High), Priority (Low, Med, High, Critical).

| Risk ID | Risk Description | Root Cause | Probability | Impact | Priority | Mitigation Strategy | Contingency Plan | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Team selects a technology stack in M2 that a member has not used before, slowing M3 delivery. | Uneven framework experience across team members. | Medium | High | High | [M2 Update] Selected Node.js/Express and React to maintain a unified JavaScript ecosystem, eliminating the need to learn Java/C#. | Fall back immediately to a simpler, well-understood stack that all members can operate. | Jimmy | Mitigated / Reduced |
| R-002 | Residents' unit numbers and personal details are exposed via unauthorized access or missing API boundaries. | Access control treated as an implementation afterthought rather than an architectural baseline. | Low-Med | High | High | Embed NFR-002 into the M1 baseline; explicitly design role-based access control (RBAC) in M2 architecture. | Restrict service request visibility to system administrators until authorization schemas pass verification. | Jimmy | Open |
| R-003 | Uneven contribution across the three members damages team velocity and individual defence scores. | Asymmetric workloads, differing schedules, and lack of accountability. | Medium | Medium | Medium | Hold weekly check-ins; mandate visible commit/PR history on GitHub from Week 1 per team governance. | Reallocate baseline tasks early if work imbalance is detected during sprint reviews. | All | Open |
| R-004 | Free-tier hosting and database limits are exceeded when simulated multi-unit estate data is loaded in M3. | Total reliance on free cloud tiers without profiling resource footprints. | Medium | Medium | Medium | [M2 update] Baselined PostgreSQL via Supabase (500MB storage, 200 connections). Express API must explicitly close idle connections. | Temporarily migrate workload to low-cost paid tiers or local containerized runners for demonstration. | Jimmy | Monitored |
| R-005 | Unverified AI-generated code or analysis introduces hidden security vulnerabilities or brittle logic. | Time pressure leading to unreviewed acceptance of AI assistance. | Medium | High | High | Enforce protected main with the 2-reviewer PR rule; log every material AI contribution in the AI Usage Register. | Revert the AI-assisted commit; manually re-engineer the component from first principles. | All | Open |
| R-006 | Frontend and backend integration fails due to mismatched assumptions regarding ticket status-transition rules. | Domain logic and valid state transitions not agreed upon prior to parallel development. | Medium | Medium | Medium | Formalize state-transition matrices (FR-002) in the PED before any implementation begins in M2/M3. | Rework the affected API endpoints and log the corrective decision in the Engineering Decision Log. | Karabo | Open |
| R-007 | Role specialization leads to siloed knowledge ("I only know my section"), hurting individual defence marks. | Lack of cross-reviewing teammates' controlled artefacts. | Medium | High | High | Conduct weekly peer walkthroughs where each member explains another member's section back to the group. | Run targeted 1-on-1 mock defence sessions prior to milestone assessment presentations. | All | Open |
| R-008 | Residents abuse the "High" severity flag to artificially expedite routine non-urgent maintenance requests. | Absence of validation controls on resident self-assigned priority. | Medium | Medium | Medium | Implement staff triage controls (FR-002/FR-007) allowing managing agents to reclassify ticket severity on review. | Introduce an audit "severity disputed" status flag in future iterations if triage data indicates persistent misuse. | Jimmy | Open |

# Forward Engineering Considerations

This register identifies seven downstream lifecycle concerns flagged during M1 to guide upcoming architecture and construction without premature design decisions.

| # | Lifecycle Concern | Why It Matters Now (M1) | What It Influences Later (M2) | Missing Information / M2 Status | Risk of Ignoring |
| --- | --- | --- | --- | --- | --- |
| FEC-01 | Authentication & Authorization Model | Shapes NFR-002 and enforces distinct privilege boundaries between residents, maintenance staff, and managing agents. | Milestone 2 architecture decomposition and Milestone 3 access-control middleware. | [M2 Resolved]: Implemented stateless JSON Web Tokens (JWT) passed via the Authorization: Bearer header (ADR-INT1). | Extensive schema and route restructuring if access control is retrofitted onto an open prototype. |
| FEC-02 | Deployment Platform Boundaries | Free-tier resource limits restrict the realistic concurrency targets we can commit to in our Non-Functional Requirements. | Milestone 2 technology selection and Milestone 3 production operations and costing. | [M2 Pending]: Backend and frontend deployed via free-tier cloud containers (Render/Vercel); database hosted on Supabase (ADR-STACK1). | Overpromising availability metrics that crash during live demo evaluation under load. |
| FEC-03 | Data Retention & Audit History | Estate dispute resolution requires tamper-evident, historical tracking of all ticket status changes (NFR-003). | Milestone 2 relational persistence design (e.g., append-only log vs. mutable row updates). | [M2 Pending]: Audit trail is preserved using PostgreSQL's native relational integrity and atomic multi-row transactions (ADR-DATA1). | Total loss of historical auditability if status changes overwrite previous ticket states destructively. |
| FEC-04 | Automated Testing & CI Integration | Automated test pipelines execute in Milestone 3, but requirements must be written with quantifiable acceptance criteria now. | Milestone 3 CI pipeline construction and branch merge quality gates. | The specific assertion libraries and mock test harnesses supported by the stack chosen in M2. | Requirements phrased in vague terms that cannot be validated by automated assertions. |
| FEC-05 | System Observability & Monitoring | Managing agents require automated tracking of overdue service requests (FR-008), requiring internal health monitoring. | Milestone 3 operational readiness, structured telemetry, and failure alerts. | Minimalist logging patterns suitable for deployment on low-overhead student environments. | Complete inability to diagnose runtime faults or demonstrate operational readiness in Milestone 3. |
| FEC-06 | Scalability Expectations | NFR-005 defines performance baselines that must reflect Wonderpark Estates' realistic resident population and unit counts. | Milestone 2 architectural partitioning (monolith vs. decoupled modular services). | Empirical baseline of peak concurrent request volume during estate emergencies (e.g., water outages). | Committing to an under-provisioned architecture that cannot handle peak residential filing surges. |
| FEC-07 | Data Migration & Disaster Recovery | If database schemas evolve or hosting platforms change, an export and restoration pathway is required. | Deployment, backup scripting, and database migration routines. | Native automated backup and point-in-time restore capabilities provided by free-tier databases. | Irrecoverable loss of baseline seed data and test records late in the academic project cycle. |

# Milestone 1 Baseline Review and Controlled Evolution

In this section, the approved Milestone 1 baseline is reviewed before Milestone decisions are added, identifying material clarifications, changed assumptions, and items Milestone 1 deliberately deferred for Milestone 2 evidence.

## Functional and non-functional requirements

### 1. FR-011 & NFR-002 - resolved overlap

Milestone 1's RTM review identified that FR-011 (the severity flag mechanic) and NFR-002 (High-severity requests visibly distinguished) described closely related territory. For Milestone 2, here is the formal resolve: NFR-002 is retained as the quality rationale (indicating why safety-critical visibility matters, which is tied to the original stakeholder conflict), and FR-011 remains the sole carrier of the testable acceptance criteria (the actual flagging mechanic). NFR-002 is updated to reference FR-011's AC rather than duplicating it. This is not a scope change - it is a traceability clarification, and both requirement IDs are preserved.

### 2. FR-002 - tightened status-transition definition

Milestone 1 baselined FR-002 as "staff shall update request status through defined transitions" with the transition sequence (New -> Assigned -> In Progress -> Resolved -> Closed) stated narratively. For Milestone 2, ahead of implementing the Observer-based notification design (indicated in Assignment 2, the Design Problem 1), we formalise this as an explicit state-transition rule set - naming which transitions are valid and which are not (e.g. a "Closed" status cannot transition back to "New"). This clarification is required before the Factory/Observer design, and the data/persistence transactional boundary can be implemented correctly. FR-002's wording and ID remain unchanged; this is an implementation-level clarification, not a scope change.

### 3. NFR-005 - deferred, remains provisional

Milestone 1 explicitly flagged NFR-005 (the 3-second list view load) as "indicative - refine once hosting is chosen". This remains open pending the Technology Stack decision (§5.5), where it will be confirmed or adjusted against the actual chosen platform's realistic performance characteristics, and logged as a formal decision at that point.

### 4. NFR-006 (Forward Engineering Consideration) - Milestone 2 verification due

Milestone 1 marked NFR-006 (single-complex-entity data association) acceptance criteria as "N/A - architectural constraint, verified at Milestone 2 design review", per Milestone 1's own RTM rule. This verification is satisfied in the Data & Persistence Baseline section (§5.4), where the actual data model is shown to enforce this association.

### 5. No other baselined requirement, scope item, or defended exclusion changes

The 11 FRs, 6 NFRs, and both Milestone 1 scope exclusions (levy/payment, multi-tenancy) remain as baselined. No new evidence has emerged that justifies revisiting them at this stage.

# Architecture Alternatives and Decision

## Architecture Alternatives

### Alternative A: Backend Monolith with Layered Architecture + REST API Boundary

Structural allocation

- Single backend codebase deployed as one runtime process.

- Clear internal layering: Presentation (API endpoints) -> Application/Service Layer (domain logic, patterns) -> Persistence layer (database access, transactions).

- React frontend decoupled via REST API boundary (independent deployment, own build/test cycle).

- Supabase PostgreSQL handles all data persistence.

Advantages

- Deployment simplicity - there is one backend service to deploy

- In-progress efficiency - service layers, factories, observers and domain logic live in shared memory; no serialisation overhead between components.

- Clear pattern application - Observer and Factory patterns execute at the application layer level; not complicated by network boundaries.

- ASR-1 (Auth/RBAC) - Central middleware in the API layer validates every request; single source of truth for identity and authorisation

- ASR-2 (Immutable history) - transactional boundary (ACID) wraps status update and audit append inside one database transaction; simple to reason about.

- ASR-3 (Severity prioritisation) - Observer pattern notifies dashboard/audit consumers when status changes; no calls needed.

- ASR-4 (Performance) - Query planning and indexing centralised; no network round-trips between backend services.

Limitations

- Frontend and backend tightly coupled at the code level if boundaries are not respectedl requires discipline.

- Horizontal scaling of the backend is harder (all features scale together, not independently)

- If future requirements demand a mobile app or external integrations, the monolith does not split easily without refactoring.

### Alternative B: Distributed Microservices Architecture

Structural allocation

- Multiple independent backend services: Request Service (submission, status, updates), Notification Service (resident alerts), Reporting Service (dashboard/agent queries), Audit Service (history logging).

- Each service has its own database (polygot persistence), deployed independently.

- Frontend -> API gateway -> [Services] via HTTP/gRPC.

- Supabase and/or alternative datastores for each service's data model

Advantages

- Separation of concerns - Each service owns one responsibility; changes to notification logic do not touch request logic.

- Independent scaling - If the dashboard queries spike, scale the Reportnig Service without scaling the Request Service.

- Team parallelisation - Each team member could own one service; less merge conflict risk.

- Flexibility for future volution - Easier to extract and replace individual services as requirements change.

Limitations

- Deployment and testing complexity - Multi-service orchestration, container management, environment parity across services.

- Network overhead - Inter-service communication introduce latency, partial failure risk ("fallacies of distribution"), and versioning burden (Assignment 2 link)

- Data inregrity across services - Distribures transactions (status update and audit logging) are difficult without eventual consistency or saga patterns; undermines NFR-004 (immutable history guarantee).

- Operational burden - Monitroing, logging, debugging across service boundaries requires infrastructure knowledge and observability tooling.

- ASR-2 conflict - Ensuring atomic status update and audit append across separate services requires distributed-transaction complexity that contradicts the goal of simple, defensible correctness

## ASRs and Constraints Trade-off analysis

| Architecture | ASR-1 (Auth/RBAC) | ASR-2 (Immutable History) | ASR-3 (Severity Prioritisation) | ASR-4 (Performance) | Schedule | Cost |
| --- | --- | --- | --- | --- | --- | --- |
| Monolith (Alternative A) | Central auth middleware; single point entry | ACID transaction wraps both operations; no distributed complexity | Observer pattern executes locally; immediate notification | No inter-service latency; efficient queries | Deploy one service; simpler pipeline | One database; free tier plans sufficient |
| Microservices (Alternative B) | Each service can authenticate; requires consistent auth scheme across services | Distributed transactions needed to guarantee atomicity across Request & Audit services; complex and risky | Service decoupling allows independent scaling; but introduces RPC latency | Inter-service HTTP calls add 10-100ms latency per status change; impacts list-view performance (ASR-4) | Requires containerisation, orchestration, multiple CI/CD pipelines; high cognitive overhead for team | Multiple database instances; Premium subscription might be necessary to cover all services |

Architecture Decision

Chosen architecture: Backend Monolith with Layered Architecture + REST API Boundary

Rationale:

- ASR-2 (Immutable History) is the constraining driver. Any distributed-transaction solution introduces failure modes where a status update commits but te audit append falls, or vice versa. A monolith backend wth a single ACID transaction eliminates this risk entirely.

- Efficiency for software engineering team and schedule. A single codebase with clear layer separation is more efficient to coordinate, test, and deploy than managing service boundaries, container images, and inter-service networking.

- The ASRs all resolve cleanly in a monolith. The Authentication/RBAC lives in API middleware. Observer pattern for severity notification executes in-progress; queries are local and fast.

- React + API already decouples frontend. The frontend is independent; changes to backend business logic do not force frontend recomplication.

- Layering prevents coupling erosion. Discipline in layer boundaries (API -> Service -> Persistence) ensures that if microservices become necessary later (future multi-tenant support, per Forward Engineering Consideration FEC-1), the monolith's layer structure is already in place for extraction.

# Architecture Decision Record (ADR)

ADR-ARCH-001: Backend Monolith with Layered Architecture

| Field | Content |
| --- | --- |
| Status | Accepted (M2 Baseline) |
| Context | CivicConnect requires a service-request platform for a 50–100 unit residential complex. Four architecturally significant requirements (ASRs) drive decisions: |
| • ASR-1: Central authentication and RBAC for resident/staff/agent access control |  |
| • ASR-2: Immutable request-status history (audit trail for body-corporate accountability) |  |
| • ASR-3: Real-time severity-based notification to multiple consumers |  |
| • ASR-4: List-view performance under normal load (< 3 seconds) |  |
| The team comprises 3 engineers with 1 semester to deliver. |  |
| Alternatives Considered | Alt A (Chosen): Monolithic backend + layered structure — Single backend process, clear layering (API → Service → Persistence), independent React frontend via REST API. |
| Alt B (Rejected): Microservices — Multiple independent services (Request, Notification, Reporting, Audit), each with own database. Rejected because: (1) distributed transactions violate ASR-2's immutability guarantee; (2) inter-service network overhead impacts ASR-4 performance; (3) operational complexity exceeds team capacity. |  |
| Decision | Adopt Backend Monolith with Layered Architecture for M2 and beyond. The single backend codebase is organized into three logical layers: |

## Architecture Diagram (Conceptual)

## 5.5 Technology Stack Selection & Integration

While ADR-ARCH-001 established the structural layering of the system, this section formally evaluates and baselines the specific technologies used to construct those layers.

### ADR-STACK1: Core Technology Stack Selection

| Field | Content |
| --- | --- |
| Status | Accepted (M2 Baseline) |
| Context | CivicConnect requires a responsive web interface, a backend to handle business logic, and a persistence layer guaranteeing audit trail integrity (NFR-004). The team must select a stack balancing rapid development capabilities against strict zero-cost deployment constraints (Risk R-004). |
| Alternatives Considered | Alt A (Chosen): Node.js/React + PostgreSQL (Supabase) — Unified JavaScript ecosystem with robust free-tier relational databases. Alt B (Rejected): Java Web (Spring Boot) + SQL — Java provides excellent enterprise-grade structural enforcement and naturally supports GoF patterns. However, its verbosity and heavy configuration boilerplate introduce unnecessary friction for a 3-person student team on a strict timeline. Alt C (Rejected): C# .NET Core — Steeper learning curve for current team skill set, violating risk R-001. |
| Decision | Implement the backend monolith using Node.js (v24 LTS) with Express.js. The frontend will be built with React.js. The persistence layer will utilize PostgreSQL (hosted via Supabase). |
| Rationale | • Velocity (Team Capability): Pivoting away from Java to a unified JavaScript stack eliminates the cognitive load of context-switching between languages, directly mitigating technical stack unfamiliarity (R-001). • Relational Integrity: PostgreSQL natively guarantees the atomic integrity required for the ticket status and history lifecycle (NFR-004) to support ASR-2. • Hosting & Cost: Supabase free tier provides generous relational limits, directly satisfying the zero-budget hosting constraint (R-004). |
| Consequences | The frontend and backend must be deployed and hosted as separate services (e.g., Render/Vercel for compute, Supabase for data), requiring robust Cross-Origin Resource Sharing (CORS) configuration (Risk R-009). |

### ADR-INT1: Client-Server Integration Boundary

| Field | Content |
| --- | --- |
| Status | Accepted (M2 Baseline) |
| Context | With a decoupled technology stack (React frontend, Node.js backend), the resident/staff client must communicate with the core engine across a network boundary to submit tickets and retrieve statuses. A standardized integration contract is required. |
| Decision | Implement a Stateless RESTful API utilizing JSON payloads over HTTPS. All requests adhere to standard HTTP methods (GET, POST, PUT, PATCH, DELETE) and return standard status codes. |
| Rationale | Provides a clean, technology-agnostic boundary. If the frontend is ever rewritten as a native mobile app, the backend REST API remains 100% compatible. It also allows isolated API testing via tools like Postman before the UI is finished. |
| Consequences | • Introduces network latency and serialization overhead compared to in-process function calls. • Requires strict stateless authentication (JWT Bearer tokens) passed in the HTTP headers for every request to satisfy NFR-001 and ASR-1. |

# ASRs and Quality Drivers

## Architecturally Significant Requirements (ASRs)

Reviewing the Milestone 1 Baseline, four requirements materially influence CivicConnect's architecture, data, and technology direction. These requirements are selected because it constrains a design decision, not merely because it is important in general.

### ASR-1: NFR-001 - Authenticated access to personal/unit data

Source: Security constraint, tied to the resident and staff access conflict identified in Stakeholder Analysis (M1).

Why architecturally significant: This forces an early architectural commitment to identity management and role-based access control as a cross-cutting concern, not an afterthought bolted onto the individual endpoints. It directly constrains the Technology Stack decision (§5.5); any candidate stack must have mature, well-supported authentication tooling. The API/Integration decision (§5.7), since every endpoint touching request data must enforce this boundary.

Measurable expectation: Unauthenticated requests to any endpoint exposing resident/unit data return a 401/403 response, verified by automated integration test.

### ASR-2: NFR-004 - Status history never silently overwritten

Source: Accountability need; tied to Wonderpark Estates' body-corporate audit requirement (mentioned in Milestone 1 Problem Statement)

Why architecturally significant: This is the single requirement driving the entire Data and Persistence Baseline decision (§5.4) - it rules out any design where a status update simply overwrites a field, and requires either an append-only history table or event-sourcing-style logging. It also justifies the transactional/OCC approach recommended in Assignment 2's Task 2 (Researching Persistence and Data-Integrity Decisions), since a partial write would violate this NFR directly

Measurable expectation: A request's full status history remains queryable and unaltered after any subsequent status change.

### ASR-3: FR-011 / NFR-002 - Severity-based visual prioritisation

Source: The resolved stakeholder conflict (residents want instant resolution vs. managing agent must prioritise safety-critical issues), which is now consolidated per §4.1's baseline review.

Why architecturally significant: This drives a concrete design decision; the Observer pattern for notification/dashboard/audit-log decoupling, per Assignment 2's Task 1 (Establishing the Design Problem) and has UI/data implications - severity must be a first-class, queryable field, not a derived one, so it can be filtered and visually distinguished in the staff queue.

Measurable expectation: High-severity requests are visually distinguished in the staff queue and correctly filterable.

### ASR-4: NFR-005 — List-view load performance

Source: Quality constraint, currently provisional per §4.1.

Why architecturally significant: Even provisionally, this drives a preference toward efficient query patterns for the request-list view (e.g. avoiding query problems, appropriate indexing on status/severity/category) and will factor into the Technology Stack comparison (§5.5) once a concrete target is set against the chosen hosting platform.

Measurable expectation: Currently indicative (list view loads within 3 seconds under normal load); to be confirmed against the actual selected platform in §5.5, at which point this ASRs expectation becomes final.

# Initial Design Decisions

## Overview

The two CivicConnect design problems were identified in Assignment 2, which were "Notifying multiple parties/users when a request’s status changes" and "Creating different types of service requests different validation rules". This section records the final Milestone 2 design-pattern decision for each, with evidence of how they will be applied in the architecture and sata layers established in earlier sections/

## ADR-DP-001: Observer Pattern for Status-Change Notification

### Design problem 1: Notifying multiple parties/users when a request’s status changes

#### Problem statement

When a staff member updates a service request's status, several independent concerns must react simultaneously - the resident submitting a request must receive an in-app notification (FR-004), the managing agent's dashboard must update (FR-008), and an immutable, timestamped audit-history record must be appended (NFR-004)

Coupling risk - If the Service Layer's status-update logic called each of these consumers directly and explicitly:

pseudo

the core request-handling module becomes tightly coupled to every current consumer. Adding a future SMS notifier or body-corporate reporting feed require modifying the same transactional code path, which violates the Open/Closed Principle and threatening ASR-2

Why This Matters:

- ASR-2 (Immutable History) is jeopardized: if the Service Layer knows about all consumers, then adding a new consumer means re-touching the status-update transaction, introducing risk of regression.

- ASR-1 (Centralized RBAC) is harder to maintain: authorization logic for each consumer becomes dispersed.

- Testability suffers: testing status-update logic in isolation is impossible ifit directly calls external services.

A2 Research Evidence - Alternatives

Alternative A (Chosen): Observer Pattern Gamma et al. (1994) define the Observer pattern as "a one-to-many dependency between objects so that when one object changes state, all its dependents are notified and updated automatically."

In CivicConnect:

- The Subject is the RequestService (the thing that changes).

- The Observers are ResidentNotificationObserver, DashboardCountsObserver, and AuditHistoryObserver (the things that react).

- When the Subject's status changes, it iterates through registered Observers and calls their update() method-each observer then handles its specific concern.

Benefits:

- Decoupling: RequestService knows nothing about what consumers exist or what they do.

- Open/Closed Principle: New consumers (e.g., SMS notifier) register as observers without modifying RequestService.

- Synchronous guarantee in monolith: Since all observers execute in the same process, status update + all notifications happen atomically (no distributed failure).

Trade-offs:

- Indirection: A reader unfamiliar with Observer must trace Subject/Observer registration to understand the flow.

- Pattern overhead: Classes implementing the pattern become bound to each other (Subject ↔ Observer interface). McNatt & Bieman (2001) note this is "not free of coupling costs."

- However: This overhead is proportionate given three known, stable observers (Resident, Dashboard, Audit).

Supporting Evidence:

- Gamma et al. (1994): canonical definition and motivation.

- McNatt & Bieman (2001): Observer is the most-frequent pattern in their 16-paper industrial dataset—empirical evidence it's a proven, non-exotic solution for this class ofproblem.

- Martin (2000): "We frequently don't want the detector to know about the actor" (Sensor/Meter example, structurally identical to status/notifications).

Alternative B (Rejected): Direct/Explicit Method Calls

A single function that explicitly calls each consumer inline:

pseudo

Benefits:

- Simplest to write initially: straightforward control flow.

- No abstraction overhead: fewer classes, fewer indirections.

Limitations:

- Tight coupling: Core logic depends on concrete implementations of Notification, Dashboard, and Audit services.

- OCP violation: Adding a new consumer requires modifying this function (which is already tested and integrated).

- Fragility: Risk of regression if status-update logic is re-touched for a new consumer.

- Scatter: Different consumers' logic is mixed in one place; hard to test or reason about.

Why Rejected: Directly contradicts ASR-2 and the business need for a trustworthy audit trail.

## ADR-DP-001: Observer Pattern for Status-Change Notification

| Field | Content |
| --- | --- |
| Status | Accepted (M2 Baseline) |
| Context | FR-002 requires staff to update request status through controlled transitions. Three independent consumers must react: (1) resident notification (FR-004), (2) dashboard counts (FR-008), (3) audit history append (NFR-004). Direct method calls would couple status logic to all consumers, threatening ASR-2 (immutable history) and violating Open/Closed Principle. |
| Alternatives Considered | A (Chosen): Observer Pattern — RequestService as Subject; three Observers register at initialization (ResidentNotificationObserver, DashboardCountsObserver, AuditHistoryObserver). Subject iterates observers on status change, each handles its concern independently. |
| B (Rejected): Direct Method Calls — Status-update function calls each consumer inline; simpler initially but couples logic, violates OCP, requires modification for new consumers. |  |
| A2 Research Evidence | • Gamma et al. (1994): formal Observer definition and motivation. |
| • McNatt & Bieman (2001): Observer is most-frequent pattern in 16-paper industrial dataset; proven solution for this class of problem. |  |
| • Martin (2000): "detector should not know about actor" principle; Sensor/Meter example structurally identical to status/notifications. |  |
| Decision | Adopt Observer pattern within the Service Layer (per ADR-ARCH-001). |
| RequestService extends/implements Subject role. Three observer instances register at service initialization: |  |
| • ResidentNotificationObserver (invokes FR-004 notification) |  |

## STEP 2 — ADR-DP-002: Factory Pattern for Request Creation

### Design Problem 2 — Creating Different Request Categories with Different Validation

#### Problem Statement (from A2 Task 1):

Wonderpark Estates' requests fall into four categories (Maintenance, Security, Common Area, Lost Property—FR-001), each potentially requiring different fields or validation:

- A Security request might require an incident time and threat level.

- A Lost Property request might require a "date last seen" and item description.

- A Maintenance request requires location and fault type.

- A Common Area request requires affected area and impact on residents.

The Conditioning Risk: Handling this with a single large conditional block:

This creates the same maintenance burden Martin (2000) illustrates with Modem branching: "programs designed this way tend to be littered with similar if/else or switch statements. Every time anything needs to be done to [it]… [the code] must be scanned for all these selection statements" whenever a new type is introduced.

Why This Matters:

- ASR-1 (Centralized RBAC) suffers: Validation logic is scattered across conditional branches; inconsistent validation per category is hard to spot and audit.

- Testability regresses: Testing the validation for one category in isolation requires mocking or bypassing the entire conditional.

- Fragility: Adding a new category (e.g., "Parking Violation") requires finding and modifying this exact conditional—risk of regression.

- Violates Open/Closed Principle: Extension (new category) requires modification (adding a new branch).

## A2 Research Evidence - Alternatives

### Alternative A (Chosen): Factory Pattern

Gamma et al. (1994) define the Factory Method pattern as "an interface for creating an object, but let subclasses decide which class to instantiate."

In CivicConnect:

- RequestFactory (Creator) defines the interface: create(category, payload): Request.

- Concrete creators (one per category) implement the interface: MaintenanceRequestCreator, SecurityRequestCreator, etc.

- Each creator encapsulates category-specific validation and instantiation.

Benefits:

- Centralization: Category-specific logic is isolated in one place (one class per category).

- Open/Closed Principle: Adding a new category means creating a new creator class, not modifying existing logic.

- Testability: Each creator can be unit-tested independently.

- Consistency: Validation rules per category are co-located and easier to audit.

Trade-offs:

- Indirection: One factory interface + one class per category (4 classes for 4 categories) versus one conditional function.

- Setup overhead: More boilerplate than a simple if/else.

- Justification: Only necessary if category set is expected to grow or gain new rules. For a fixed, unchanging set, a conditional is simpler.

Supporting Evidence (A2 Task 1):

- Gamma et al. (1994): canonical Factory definition.

- Martin (2000): Modem/LogOn example—"additional modems will not cause the LogOn function to change"—directly analogous to new request categories not requiring modification of existing creation logic.

- Freeman & Robson (2004): OCP cost/benefit framing—"added structure now, in exchange for not needing to modify tested code later."

- Scope Baseline (M1): Already mentions category-specific rules (e.g., Security ≠ Lost Property), confirming growth is expected.

### Alternative B (Rejected): Conditional/If-Else Creation Logic

A single function branching per category, applying validation inline:

Benefits:

- Simplest to write: straightforward control flow.

- No abstraction: fewer classes.

Limitations:

- Violates Open/Closed Principle: New categories require modification.

- Fragility: Changes to one category's validation risk breaking others.

- Testability: Hard to test category validation in isolation.

- Scatter: Category logic is mixed in one place.

Why Rejected: Scope Baseline confirms category-specific rules already differ, and future scope hints at more categories. Factory is the correct investment.

## ADR-DP-002: Factory Pattern for Request Creation

| Field | Content |
| --- | --- |
| Status | Accepted (M2 Baseline) |
| Context | FR-001 requires residents to submit requests with category (Maintenance, Security, Common Area, Lost Property). Each category has or may have different validation rules. A single conditional branching on category would violate Open/Closed Principle and scatter validation logic, threatening ASR-1 (centralized validation) and making future category additions fragile. |
| Alternatives Considered | A (Chosen): Factory Pattern — RequestFactory.create(category, payload) produces the correct category-specific request object. Each category's validation is encapsulated in its own creator (MaintenanceRequestCreator, SecurityRequestCreator, etc.). New categories are added by introducing a new creator. |
| B (Rejected): Conditional/If-Else — Single function branching per category inline. Simplest initially but violates OCP, scatters logic, requires modification for new categories. |  |
| A2 Research Evidence | • Gamma et al. (1994): formal Factory Method definition and intent. |
| • Martin (2000): Modem/LogOn OCP example—"additional modems will not cause the LogOn function to change"—directly analogous to request categories. |  |
| • Freeman & Robson (2004): OCP cost/benefit trade-off; added structure now vs. modification cost later. |  |
| • M1 Scope Baseline: Category-specific rules already differ (e.g., Security request ≠ Lost Property request); growth expected. |  |
| Decision | Adopt Factory pattern within the Service Layer (per ADR-ARCH-001). |
| RequestFactory provides create(category, payload): Request method. Four concrete creators implement category-specific creation: |  |

# §9 — End-to-End Trace: FR-001 (Resident Submits Request)

## Overview

This section traces FR-001 (Resident shall submit a request with category, description, and unit/location) through every layer of the M2 engineering baseline: from requirement statement through ASRs, architecture responsibility, data decisions, design patterns, technology choices, actual application code structure, and initial verification evidence.

By end of M3, the test code shown here will be implemented; by M2, the structure and mock tests demonstrate that the team understands how FR-001 will be built and what verification will prove it works.

## 1. Requirement Statement

ID: FR-001
Type: Functional
Requirement: Resident shall submit a request with category (Maintenance/Security/Common Area/Lost Property), description, and unit/location.
Source: Resident capability (M1 Stakeholder Analysis)
Priority: High

Acceptance Criteria (from M1):

Given a logged-in resident, when they submit a request with category, description, and unit/location completed, then the system creates a request with status "New", a unique reference number, and default severity "Low" unless otherwise selected.

Why This Matters:

- FR-001 is the entry point for all service requests; without submission, nothing else happens.

- It touches all architectural layers: API (user submission) → Service (domain logic) → Persistence (database storage).

- It demonstrates both the Factory pattern (ADR-DP-002) and foundational data integrity (ASR-1 & ASR-2).

## 2. Architecturally Significant Requirements (ASRs) Driving FR-001

ASR-1: Centralized Authentication & RBAC

Statement: Only authenticated residents/staff shall access request details containing unit numbers or personal info.

FR-001 Implication:

- The API endpoint POST /api/requests must validate that the caller is an authenticated resident.

- The resident's identity (from JWT token or session) is extracted and stored as submittedBy on the request.

- No request can be created without authentication; unit numbers are never exposed to unauthenticated users.

Design Decision: Middleware in the API layer (before RequestService.create() is called) validates the request bearer token and extracts the resident ID.

ASR-3: Severity-Based Prioritization & Real-Time Notification

Statement: Safety-critical requests flagged "High" severity shall be visibly distinguished from routine requests in the staff queue.

FR-001 Implication:

- Every request has a severity field (Low/Medium/High; defaults to "Low" per acceptance criteria).

- The ServiceRequest table includes a severity column with enum constraint.

- When a resident submits a request with severity="High", it is immediately visible in the staff queue (via Observer pattern, handled in ADR-DP-001).

Design Decision: Base Request class (ADR-DP-002, Factory) defaults severity to "Low" unless resident explicitly sets it; API layer accepts optional severity parameter.

## 3. Architecture Responsibility (Per ADR-ARCH-001: Monolith with Layered Structure)

FR-001 execution flows through three architectural layers:

3.1 Presentation Layer (API Boundary)

Responsibility: HTTP request/response handling, input validation, authentication.

Component: /src/api/requestController.js

What FR-001 Proves Here:

- ✓ Endpoint exists and is protected by authentication middleware.

- ✓ Payload is validated (category, description, location required).

- ✓ Request is passed to the Service Layer.

- ✓ Response includes the created request (with reference number, status, etc.).

3.2 Application/Service Layer (Domain Logic)

Responsibility: Business logic, state transitions, pattern application (Factory + Observer).

Component: /src/services/RequestService.js

What FR-001 Proves Here:

- ✓ Factory pattern is applied: factory.create(category, payload) encapsulates category-specific logic.

- ✓ Severity defaults to "Low" (per acceptance criteria).

- ✓ Immutable fields are set: status="New", createdAt, unique ID.

- ✓ Observers are notified for high-severity requests (ASR-3).

3.3 Persistence Layer (Data Access & Transactions)

Responsibility: Database operations, transaction management, ACID guarantees.

Component: /src/persistence/RequestDAO.js (or Supabase client wrapper)

What FR-001 Proves Here:

- ✓ ServiceRequest table exists with all required fields.

- ✓ Severity column has enum constraint; defaults to "Low" at database level (defense in depth).

- ✓ Unique reference number is generated (via trigger or application logic).

- ✓ Status defaults to "New".

- ✓ Indexes on severity and status support ASR-4 (performance) and ASR-3 (prioritization).

## 4. Data Decision (Link to ADR-DATA-001)

From ADR-DATA-001:

The ServiceRequest entity owns requests submitted by residents. Each request is immutable once created; status transitions are appended as separate history records (NFR-004). Severity is an enum with three values (Low, Medium, High) and defaults to Low at both application and database levels.

FR-001 Implication:

- When FR-001 creates a request, the application layer (Factory) and database layer (table constraint) both enforce severity="Low" default.

- This is a defense-in-depth principle: if the application layer fails to set a default, the database does it anyway.

- The request is immutable; future status changes are handled by FR-002 (updates) + ADR-DP-001 (Observer notifications).

Traceability:

- Requirement → RTM → ADR-DATA-001 → Database schema (DDL above) → Test (§5 below)

## 5. Design Pattern Decision (Link to ADR-DP-002: Factory Pattern)

From ADR-DP-002:

The Factory pattern (RequestFactory) encapsulates category-specific creation logic. Each category (Maintenance, Security, CommonArea, LostProperty) has its own RequestCreator subclass, which validates category-specific fields and instantiates the appropriate Request subclass.

FR-001 Implication:

- When a resident submits a request with category="Maintenance", RequestFactory.create("Maintenance", payload) is called.

- The Factory looks up MaintenanceRequestCreator and delegates to it.

- MaintenanceRequestCreator validates Maintenance-specific fields (e.g., faultType) and instantiates MaintenanceRequest (extends Request).

- The base Request class (parent of all category-specific classes) applies the severity default ("Low").

Code Structure:

What FR-001 Proves Here:

- ✓ Category-specific creation is encapsulated in Factory.

- ✓ Base Request class enforces severity default.

- ✓ Each creator validates its category-specific fields.

- ✓ Open/Closed Principle: adding a new category means adding a new RequestCreator; existing code is not modified.

## 6. Technology Decision (Link to Tech Stack ADR)

From Tech Stack ADR (Done by you + Johni, §5.5):

- Frontend: React SPA (form submission, client-side validation)

- Backend: Node.js + Express.js (HTTP API, middleware, service orchestration)

- Database: Supabase PostgreSQL (ACID transactions, enum constraints, row-level security)

FR-001 Implication:

- React form on /submit-request page; user fills category, description, location, optional severity.

- Form validation (React) checks required fields; optional severity defaults to nothing (API defaults it to "Low").

- POST to /api/requests (Express endpoint) with Authorization: Bearer <token> header.

- Express middleware authenticates request; Express router calls requestController.

- RequestController → RequestService → RequestFactory → DB.

- Response: 201 Created with full request object (id, referenceNumber, status, severity, etc.).

## 7. Application Artefacts (Code Skeleton Evidence)

By M2, the following files exist in the repository with structure/skeleton code:

| Module | Path | Evidence |
| --- | --- | --- |
| API Controller | /src/api/requestController.js | POST /api/requests endpoint skeleton; authenticateResident middleware; validateRequestPayload; delegates to RequestService.createRequest() |
| Request Service | /src/services/RequestService.js | createRequest(payload) method; instantiates Factory; calls Persistence; notifies Observers |
| Request Factory | /src/services/RequestFactory.js | create(category, payload) method; registry mapping category → creator; delegates to correct creator |
| Base Request Class | /src/services/requestTypes/Request.js | Constructor with severity default ("Low"); status default ("New"); abstract validate() method |
| Maintenance Request | /src/services/requestTypes/MaintenanceRequest.js | Extends Request; adds faultType field; implements validate() |
| Security Request | /src/services/requestTypes/SecurityRequest.js | Extends Request; adds incidentTime, threatLevel fields; implements validate() |
| Common Area Request | /src/services/requestTypes/CommonAreaRequest.js | Extends Request; adds affectedArea field; implements validate() |
| Lost Property Request | /src/services/requestTypes/LostPropertyRequest.js | Extends Request; adds itemDescription, dateLastSeen fields; implements validate() |
| Request DAO | /src/persistence/RequestDAO.js | saveRequest(request) method; wraps Supabase insert; returns persisted object |
| Database Migration | /db/migrations/001_create_service_request.sql | CREATE TABLE ServiceRequest with all columns, constraints, indexes |
| API Tests | /test/api/requests.test.js | Test stubs for POST /api/requests endpoint |
| Service Tests | /test/services/RequestService.test.js | Test stubs for createRequest() method |
| Factory Tests | /test/services/RequestFactory.test.js | Test stubs for Factory.create() and category-specific logic |

GitHub Evidence:

- Progressive commits on feature branch (e.g., docs/m2-section-4-architecture).

- Pull Request showing these files being added/modified with peer review comments.

- Each file has docstrings explaining its role in FR-001.

## 8. Initial Verification Evidence (Test Titles)

This section shows the tests that will be implemented in M3. M2 includes test structure and pseudocode to prove the team understands how FR-001 will be verified.

Test Suite 1: Factory Pattern & Severity Default

Test File: /test/services/RequestFactory.test.js

Test Purpose: Verify that RequestFactory.create() applies severity default ("Low") per ADR-DP-002.

Test Suite 2: API Endpoint (Request Submission)

Test File: /test/api/requests.test.js

Test Purpose: Verify that POST /api/requests endpoint handles FR-001 submission correctly, including authentication and response format.

Test Suite 3: Service Layer (RequestService.createRequest)

Test File: /test/services/RequestService.test.js

Test Purpose: Verify that RequestService.createRequest() orchestrates Factory, Persistence, and Observers correctly.

Test Suite 4: Database & Persistence

Test File: /test/persistence/RequestDAO.test.js

Test Purpose: Verify that DAO persists request to Supabase with correct schema, defaults, and constraints.

Summary: How FR-001 is Verified

By end of M3, these tests will be implemented in full (not mocks). The M2 test titles and purpose descriptions above demonstrates:

- ✓ Factory correctly applies severity default — Test Suite 1

- ✓ API endpoint handles submission, authentication, and response — Test Suite 2

- ✓ Service layer orchestrates Factory, Persistence, Observers — Test Suite 3

- ✓ Database schema enforces constraints and uniqueness — Test Suite 4

Coverage:

- Happy path: Resident submits valid request → system creates with status="New", severity="Low", unique ref#.

- Negative paths: Missing fields, unauthenticated access, duplicate ref#, invalid enum values.

- Pattern application: Factory delegates correctly; Observers notify for high-severity; ACID transaction wraps persistence.